Team 6

Jonas Langer

Thomas Snowden

Emily Vorng

Tristan Sze

Brice Sanford

langerj@purdue.edu

tsnowden@purdue.edu

evorng@purdue.edu

tsze@purdue.edu

bsanfor@purdue.edu

What went well?

Building on the foundational features that we established in the first sprint, this sprint focused on taking the next step towards making Harmoniq a more dynamic and personalized platform. This sprint, we expanded the ways users can interact with music by introducing features like song ratings and reviews, while also implementing key components for our music recommendation engine.

These additions represent a significant milestone, as they begin to transform Harmoniq from a platform centered on basic functionality into one that actively helps people discover new music tailored to their tastes. We also improved usability by refining playlist creation, enabling users to see trending songs, and UI improvements like a light/dark toggle. With the core and differentiating features now mostly in place, the second sprint has put us in a strong position heading into the final phase of our development.

User Story #2.5

As a user, I would like to be able to leave a like on songs

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design database table for liked songs | 3 hrs | Tristan |
| Create backend endpoint to like/unlike a song | 3 hrs | Tristan |
| Update song UI to include the like/unlike button | 2 hr | Tristan |
| Test and verify the changes | 2 hrs | Tristan |
| Total Hours | 10 hrs |  |

Completed:

- Users can use the existing search functionality to find their song of interest. There they can leave a like or remove an existing like on that song. Navigating to their profile page they can click a tab to see a list of all their liked songs.

User Story #2.6

As a user, I would like to leave a review on songs

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design database schema for reviews | 3 hrs | Tristan |
| Create backend endpoint to submit/delete a review | 3 hr | Tristan |
| Add review form to the songs page | 2 hrs | Tristan |
| Implement validation (character limits) | 1 hr | Tristan |
| Total Hours | 9 hrs |  |

Completed:

- Users can use the existing search functionality to find their song of interest. There they can add a review to that song other users will be able to see. If the input is an invalid length, it will be rejected by the system with an appropriate error message. Navigating to their profile, the reviewed song will appear in a tab on their page.

User Story #2.7

As a user, I would like to be able to see other people’s reviews on songs through their profile

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create backend query to fetch reviews by the user id | 3 hrs | Tristan |
| Add a reviews section to the user profile page | 3 hrs | Tristan |
| Display the review details in this tab | 2 hrs | Tristan |
| Test edge cases and ensure validity | 2 hrs | Tristan |
| Total Hours | 10 hrs |  |

Completed:

- Now that story #2.6 is complete, users can visit other users profiles that they have permissions to view and see a list of that user’s review songs and click on that metadata entry to see the entire song information. If that user does not have any reviews, an appropriate message is displayed indicating that the user has created 0 reviews.

User Story #2.8

As a user, I would like to see what songs other people like

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create backend endpoint to fetch the songs by user id | 3 hrs | Tristan |
| Add the liked song section to the user profile page | 2 hrs | Tristan |
| Display liked songs with their metadata under the tab | 3 hrs | Tristan |
| Handle empty state on tab | 1 hr | Tristan |
| Test and validate changes | 2 hrs | Tristan |
| Total Hours | 11 hrs |  |

Completed:

- Now that story #2.5 is complete, users can visit other users profiles that they have permissions to view and see a list of that user’s liked songs and click on that metadata entry to see the entire song information. If that user does not have any liked songs, an appropriate message is displayed indicating that the user has 0 liked songs.

User Story #2.9

As a user, I would like to click on the profile of the review and view their profile.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make reviews show profile picture of reviewer | 4 hrs | Thomas |
| Make profile picture link to profile page | 2 hrs | Thomas |
| Deal with situations where profile is private | 1 hr | Thomas |
| Deal with situations where the profile is deleted | 2 hrs | Thomas |
| Test to make sure there is no issues with functionality | 2 hrs | Thomas |
| Total Hours | 11 hrs |  |

Completed:

- Users are able to go to a review and click on the reviewers profile picture/username and it will take them to the reviewers profile. If the reviewers account is deleted the review is also deleted making it not possible to go to their account.

User Story #2.10

As a user, I would like to see when the review was posted.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Ensure that the timestamp is saved when a review is created | .5 hrs | Jonas |
| Update review UI component to show the timestamp on the review | 1 hr | Jonas |
| Format the timestamp for readability | .5 hrs | Jonas |
| Test that time stamps display properly | .5 hrs | Jonas |
| Total Hours | 2.5 hrs |  |

Completed:

- Users can see the date that a review was posted in the top right of every review

User Story #2.11

As a user, I would like to leave a star rating on a song.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create UI component for star rating on song page | 3 hrs | Jonas |
| Implement backend endpoint to submit or update rating | 2 hrs | Jonas |
| Validate rating value | 1 hr | Jonas |
| Test rating submissions and updates | 2 hrs | Jonas |
| Total Hours | 8 hrs |  |

Completed:

- Users can visit a songs page and see 5 stars which they are able to hover over and select. If they hover over the stars fill in yellow and if they stop hovering they go blank or back to the user's rating. If a user rates a song the stars are filled to that rating when they are not hovering.

User Story #2.12

As a user, I would like to delete a star rating on a song.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create UI component to remove star rating | 1 hr | Jonas |
| Implement backend endpoint to delete users star rating from database | 1 hr | Jonas |
| Implement backend logic to automatically update star rating when deletion occurs | 1 hr | Jonas |
| Test deleting ratings and average updates | 1 hr | Jonas |
| Total Hours | 4 hrs |  |

Completed:

- Users can delete their star ratings by pressing the X button in the top right corner of the rating box when they are hovering over the star box. When deleted the star rating goes back to being unfilled. If the user has no rating the delete will do nothing.

User Story #2.14

As a user, I would like to see the average star rating on a song.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to calculate the average rating for a song | 2 hrs | Jonas |
| Implement backend endpoint to fetch and send the rating | 1 hrs | Jonas |
| Create UI component to display average rating | 2 hrs | Jonas |
| Test average rating accuracy and display | 1 hr | Jonas |
| Total Hours | 6 hrs |  |

Completed:

- Users are able to see a song's average star rating on the songs page to the right of the star box. When there are no ratings it says “No Rating”, otherwise it shows the average rating. The average automatically updates whenever a user adds, updates, or deletes a rating

User Story #2.15

As a user, I would like to see what songs are trending based on recent likes, reviews, and listens.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to calculate what songs are trending | 3 hrs | Jonas |
| Implement backend endpoints to fetch what songs are trending and send them | 1 hrs | Jonas |
| Create UI component to display which songs are trending among friends | 3 hrs | Jonas |
| Test trending logic accuracy and UI display | 2 hrs | Jonas |
| Total Hours | 9 hrs |  |

Completed:

- Users can see the top 20 trending songs if they go to the feed page and select see all on the trending songs part. The songs are ranked and the users can navigate to the song from the trending page.

- Users can like, review, or listen to a song and the trending score will change for that song and the rankings may change if the score changes to pass another song

- The score is based on likes receiving 5 points, reviews 3, and listens 1, and with each they get a multiplier of 5 if it's within a day, 3 if it's within a week, 1 within a month, and 0 if outside that. The scoring may be changed with things such as ratings, or adding to a playlist being added to calculate the score better.

User Story #2.16

As a user, I would like to see a personalized feed showing recent reviews, likes, and listens from people I’m friends with.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to fetch recent likes, listens, and reviews from people you follow | 3 hrs | Jonas |
| Implement backend endpoint to return the activity based on most recent | 1 hr | Jonas |
| Create UI component for home feed page to show friends most recent activity | 3 hrs | Jonas |
| Create UI component for home feed page to show all friends activity | 2 hrs | Jonas |
| Test feed and UI | 2 hrs | Jonas |
| Total Hours | 11 hrs |  |

Completed:

- Users can navigate to the feed page and there they will see the last 6 songs that their friends did actions to such as likes, reviews, listens. They can navigate to the song or their friends' user page.

- Users can navigate to all activity page by clicking see all, here it will show all the activity that their friends have taken

- If a user's friend completes an action when they refresh the feed will update to show it if it  one of the 6 most recent actions from a friend

User Story #2.17

As a user, I would like to be able to search up other users by their usernames.

| Task | Estimated Time | Owneremily |
| --- | --- | --- |
| Implement a search bar feature. | 1 hrs | Emily |
| Access the matching users from the database. | 2 hrs | Emily |
| Show matching users that contain the keyword. | 1 hrs | Emily |
| Redirect users to the users page. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Users are now able to go to a dedicated search bar to search for users using their username. They are able to select on the username searched in order to go to that users page.

User Story #3.8

As a user, I would like to be able to search up songs by star rating.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the star rating search feature to the search by feature | 1 hrs | Thomas |
| Access song star rating from the database | 4 hrs | Thomas |
| Display all songs under that star rating | 3 hrs | Thomas |
| Update the data displayed for each song | 1 hr | Thomas |
| Test different inputs | 2 hrs | Thomas |
| Total Hours | 11 hrs |  |

Completed:

- Users are able to change the search filter to now search by the average star rating of songs. Along with this now songs when searched show their average star rating. If the user changes their star rating this will be reflected in what the average star rating is.

User Story #3.9

As a user, I would like to be able to search up and filter it by if it is listened to or not.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add a filter feature bar. | 2 hrs | Emily |
| Access the users data. | 1 hrs | Emily |
| Filter the songs by the filter. | 2 hrs | Emily |
| Update the displayed data. | 1 hrs | Emily |
| Total Hours | 6 hrs |  |

Completed:

- Users are able to filter the songs by if they mark it as listened to.

- Users are also able to filter the songs as ‘to listen to’.

- Users are able to take this filter off as well

User Story #3.10

As a user, I would like to be able to search up and filter it by if it is liked.

| Task | Estimated Time |  |
| --- | --- | --- |
| Access the users data. | 1 hrs | Emily |
| Filter the songs by the filter. | 2 hrs | Emily |
| Update the displayed data. | 1 hrs | Emily |
| Total Hours | 4 hrs |  |

Completed:

- Users are able to filter the songs by if they mark it as liked.

- Users are able to take this filter off as well.

User Story #4.1

As a user, I would like to be able to input a target song for the recommendation engine.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add a search for the recommendation engine. | 2 hrs | Emily |
| Access the songs from the database. | 1 hrs | Emily |
| Add a selection function. | 2 hrs | Emily |
| Access the songs data from the database | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Users are able to search songs in the recommendation engine

- Users are able to click on a song to see similar songs

- Users are able ask for a random song

User Story #4.2

As a user, I would like to be able to filter similar songs by similar bpm.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by bpm button. | 1 hrs | Emily |
| Access songs that have a similar bpm from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Users are able to filter songs by bpm and get songs within a certain range of the bpm.

- Users are able to take off the filter.

User Story #4.3

As a user, I would like to be able to filter similar songs by song writers.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by song writers button. | 1 hr | Emily |
| Access songs that are listed under the same songwriter from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Users are able to filter songs by songwriters and get songs written by the same song writers.

- Users are able to take off the filter.

User Story #4.4

As a user, I would like to be able to filter similar songs by artist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by artist button. | 1 hr | Emily |
| Access songs that have the same artist from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Users are able to filter songs by artist and get songs sung by the same artist.

- Users are able to take off the filter.

User Story #4.6

As a user, I would like to be able to filter similar songs by album.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by album button. | 1 hr | Emily |
| Access songs that are from the same album from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Users are able to filter songs by album and get songs in the same album.

- Users are able to take off the filter.

User Story #4.8

As a user, I would like a randomize button that gives me a random song.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add a randomized song button. | .5 hrs | Emily |
| Select a random song from the database. | 1 hrs | Emily |
| Display the song and data. | .5 hrs | Emily |
| Total Hours | 2 hrs |  |

Completed:

- Users are able to ask for a random song to input in to the song engine.

User Story #5.5

As a user, I would like to be able to add whole albums to my songs.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add button to add album to songs | 1 hr | Thomas |
| Make it so any song under another songs album gets added | 5 hrs | Thomas |
| Deal with songs that are not in an album | 4 hrs | Thomas |
| Test to make sure songs are added correctly | 2 hrs | Thomas |
| Total Hours | 12 hrs |  |

Completed:

- Users are now able to click on multiple buttons that add albums to their listened to, listened, and their playlists. If a song is not in an album these buttons will not appear.

User Story #5.8

As a user, I would like to navigate to the profile of the user who owns the playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add clickable user link/avatar to playlist header | 0.5 hr | Brice |
| Test navigation and verify correct profile loads | 0.5 hr | Brice |
| Total Hours | 1 hr |  |

Completed:

- Users can navigate to a user’s profile through a link from their playlist

User Story #5.9

As a user, I would like to view the percentage of songs I’ve listened to in the playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create backend endpoint to fetch user's listened status for playlist songs | 1.5 hr | Brice |
| Create UI component to display progress percentage/bar | 2 hrs | Brice |
| Test percentage calculation accuracy and edge cases | 1.5 hrs | Brice |
| Total Hours | 5 hrs |  |

Completed:

- A progress bar of listened percent of a playlist is visible to logged in users

User Story #5.10

As a user, I would like to pin/unpin playlists on my profile.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create backend endpoints to pin/unpin a playlist | 1.5 hr | Brice |
| Add pin/unpin button UI to playlist tab on profile | 1 hr | Brice |
| Display pinned playlists prominently on user profile | 1 hr | Brice |
| Test pin/unpin functionality and display | 0.5 hr | Brice |
| Total Hours | 4 hrs |  |

Completed:

- Playlists can be pinned/unpinned on a users playlist section

- Pinned Playlists show above others in this section

User Story #5.11

As a user, I would like to order songs in my playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design database schema to store song order in playlists | 2 hrs | Brice |
| Create backend endpoint to update song order | 2 hrs | Brice |
| Implement drag-and-drop UI for reordering songs | 3 hrs | Brice |
| Persist and display updated order after reordering | 1 hr | Brice |
| Test reordering functionality and edge cases | 1 hr | Brice |
| Total Hours | 9 hrs |  |

Completed:

- A drag and drop ui is in place to order songs in a playlist

User Story #2.13

As a user, I would like to see mutual friends when visiting another profile.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to calculate mutual friends between two users | 2 hrs | Brice |
| Create UI component to display mutual friends section on profile page | 3 hrs | Brice |
| Add navigation to mutual friend's profile when clicked | 1 hr | Brice |
| Test mutual friends logic and UI display | 2 hrs | Brice |
| Total Hours | 8 hrs |  |

Completed:

- Some mutual friends and count are immediately visible on harmoniq

- You can view a full list of mutual friends

User Story #2.18

As a user, I would like to display my top 5 favorite songs on my profile.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design database schema to store user's top 5 favorite songs with ordering | 2 hrs | Brice |
| Create backend endpoints to add/remove/reorder favorite songs | 3 hrs | Brice |
| Create UI component to display top 5 songs section on profile page | 1 hr | Brice |
| Implement UI for selecting and ordering favorite songs in settings/profile edit | 3 hrs | Brice |
| Test favorite songs functionality and display | 2 hrs | Brice |
| Total Hours | 11 hrs |  |

Completed:

- Top 5 favorite songs section is shown on profile is user has any

- User can add songs from liked

- User can drag and drop to re order

User Story #6.1

As a user, I would like to be able to easily share my profile via a unique link.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Use account’s ID to make a link to their profile | 2 hrs | Thomas |
| Make it possible to share this link | 3 hrs | Thomas |
| Deal with situation when account is deleted | 4 hrs | Thomas |
| Test to make sure all functionality works | 2 hrs | Thomas |
| Total Hours | 11 hrs |  |

Completed:

- Users are now able to click on a button on their profile that copies a link to their profile page that they can share

- If their account is deleted the link will lead to a page that says the account does not exist.

User Story #6.5

As a user, I would like dark mode.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design dark mode color palette and theme variables | 1 hr | Brice |
| Implement theme context/provider to manage light/dark state | 0.5 hrs | Brice |
| Create toggle UI component for switching between light/dark mode | 0.5 hr | Brice |
| Persist user's theme preference | 0.5 hr | Brice |
| Respect system preference on initial load | 0.5 hr | Brice |
| Test dark mode across all pages | 1 hr | Brice |
| Total Hours | 4 hrs |  |

Completed:

- A single toggle button on the navbar changes the theme on all pages on the website

How should you improve?

For future sprints, one area of improvement is ensuring stronger alignment when introducing new features. As the platform has grown, it has become increasingly important to be on the same page about where new functionality fits and how it integrates with existing features, in order to avoid confusion or rework.

Additionally, we want to place a greater emphasis on testing as we continue development. With features becoming more interconnected, new additions have a higher chance of unintentionally impacting existing functionality, so more consistent testing will help maintain stability.

Finally, improving clarity around UI/UX decisions will be important moving forward. Establishing a more unified vision for the app’s design will help ensure consistency across features and create a more cohesive user experience.

.