Team 6

Jonas Langer

Thomas Snowden

Emily Vorng

Tristan Sze

Brice Sanford

langerj@purdue.edu

tsnowden@purdue.edu

evorng@purdue.edu

tsze@purdue.edu

bsanfor@purdue.edu

What went well?

Overall, this was a pretty successful sprint for the team. We were able to establish foundational features such as setting up our database, implementing user authentication, and developing our landing page. 

In addition, we made significant progress on core product functionality. We made it possible for users to friend one another, create their own playlists, and upload songs to our site. These features will serve as the backbone for our application as we move forward and provide a solid base to add more advanced functionality in the future.

Our team collaborated effectively, cleanly divided responsibilities, and delivered most of the planned features within the sprint timeline. This sprint has established what our planning and workflows will look like for the remaining sprints in this course. Listed below are the completed user stories from this sprint.

User Story #1

As a user, I would like to create my own Harmoniq Account

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make UI for account creation | 3 hrs | Thomas |
| Set up database to store account information | 5 hrs | Thomas |
| Set up database to receive account information | 1 hr | Thomas |
| Test that account is created and with correct information | 2 hrs | Thomas |
| Total Hours | 11 hrs |  |

Completed:

- We are using Supabase to store the information of the accounts and are getting information for the accounts from the users google account. They have an id that is a hash of their google account’s id, a username that is their google accounts username, and their email.

User Story #2

As a user, I would like to login via a Google Account.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make UI for login | 3 hrs | Thomas |
| Get information from database | 4 hrs | Thomas |
| Check that information is correct and send errors | 2 hrs | Thomas |
| Test that accounts can be logged into | 2 hrs | Thomas |
| Total Hours | 11 hrs |  |

Completed:

- Set up all of the google authentication features to allow for people to login with their google account and have it interact with our database. I had to figure out a lot to make sure that the google authentication works with our database and can consistently login without problems.

User Story #3

As a user, I would like to be able to change/update my username.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make UI for users to edit their username | 3 hrs | Thomas |
| Validate the new username (unique, valid length, valid characters) | 1 hr | Thomas |
| Display success or error message if new username is valid or not | 1 hr | Thomas |
| Update the new username in database if valid | 1 hr | Thomas |
| Test both valid and invalid usernames to ensure all functions works | 2 hrs | Thomas |
| Total Hours | 8 hrs |  |

Completed:

- This was not too hard. The only problem was making sure that the google account does not overwrite the changed username. Also had to make it so that usernames do not need to be unique since google usernames are not unique and could overlap easily.

User Story #4

As a user, I would like to be able to change/update my password.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make UI for users to edit their password | 1 hr | Thomas |
| Validate the current password and ensure new password follows security requirements | 1 hr | Thomas |
| Display success or error message if new password is valid or not | 1 hrs | Thomas |
| Update the new password in database if valid | 1 hrs | Thomas |
| Test both valid and invalid passwords to ensure all functions works | 2 hr | Thomas |
| Total Hours | 8 hrs |  |

Changed:

- When we decided to use google accounts we decided that we do not need to save passwords in the database, so we now do not need to add a way to change the password since that is all handled by google authentication.

User Story #5

As a user, I would like to be able to delete my account.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make UI for users to delete their accounts | 1 hr | Jonas |
| Implement user confirmation before account deletion | 1 hr | Jonas |
| Display success or error message if account is deleted or not | .5 hrs | Jonas |
| Implement backend logic to delete the user’s account and all information from the database | 1 hr | Jonas |
| Test account deletion and that user information correctly is deleted | 1 hr | Jonas |
| Total Hours | 4.5 hrs |  |

Completed:

- Users can go to their profile page and see a red button to delete their account. This will popup a message confirming if they want to delete their account or not. When confirmed their account and information will be deleted and they will be logged out and sent to the landing page.

- Since the passwords story was changed, confirming deletion with entering passwords was also changed to just confirming with a button.

User Story #6

As a user, I would like to be able to friend other people’s accounts

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create the relational schema to manager relations between users | 2 hrs | Tristan |
| Add follow/unfollow button to profile page | 3 hrs | Tristan |
| Add logic to prevent self-follow | 1 hr | Tristan |
| Allow users to cancel their pending follow requests | 1 hr | Tristan |
| Test following/unfollowing and ability to cancel a pending friend request. | 2 hr | Tristan |
| Total Hours | 9 hrs |  |

Completed:

- The relational schema for the database has been added to allow users to manage their friends on our platform. Users can send friend requests to one another and unfriend one another once they are friends. They can also cancel a friend request that has been sent but has not yet been accepted by the other user.

User Story #7

As a user, I would like to see a list of users who have sent me friend requests

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create a UI component to display list of pending friend requests with ability to accept/reject them | 3 hrs | Tristan |
| Implement an endpoint to fetch all the pending friend requests for a given user | 3 hrs | Tristan |
| Test fetching of friend requests and ability to accept/reject them from menu | 2 hr | Tristan |
| Total Hours | 8 hrs |  |

Completed:

- Users can visit their profile page and click a button to manage their friend requests. Under this popup there is a tab that allows them to see their incoming friend requests. From this menu they can choose to “Accept” or “Reject” the request. Both actions will remove that user from their incoming list and if accepted is chosen, that user will be added as their friend.

User Story #8

As a user, I would like to be able to see a list of users who I have sent a friend request to.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create a UI component to display list of outgoing friend requests with ability to cancel them | 3 hrs | Tristan |
| Implement an endpoint to fetch all friend requests sent by this user | 3 hrs | Tristan |
| Test fetching of sent requests and ability to cancel requests | 2 hr | Tristan |
| Total Hours | 8 hrs |  |

Completed:

- Users can visit their profile page and click a button to manage their friend requests. Under this popup there is a tab that allows them to see their outgoing friend requests. From this menu they can choose to cancel an outgoing friend request if it has not yet been accepted by the other user.

User Story #9

As a user, I would like to be able to set privacy levels for my account.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add backend logic to restrict profile access based on privacy level and follow status. | 3 hrs | Tristan |
| Include privacy field in the users table | 1 hr | Tristan |
| Create component in account settings to allow users to change their privacy level | 3 hrs | Tristan |
| Test to verify privacy updates persist and access control works as expected | 3 hrs | Tristan |
| Total Hours | 10 hrs |  |

Completed

- Users can visit a public account and see all the related user info like their playlists and ratings. They have the option on their own profile to set their account privacy setting to “Private” or “Public”. When the account is set to private only a user’s friends will be able to see their playlists and ratings.

User Story #21

As a user, I would like to be able to search up songs by title.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement a search bar feature. | 2 hrs | Emily |
| Implement a search by feature. | 2 hrs | Emily |
| Access song names from the database. | 3 hrs | Emily |
| Show all songs that contain the keyword. | 2 hrs | Emily |
| Add a selection feature of the song. | 1 hrs | Emily |
| Total Hours | 10 hrs |  |

Completed:

- This was the main search function. Once we were able to properly access the datatables and be able to sort by them, the other functions were able to fall into place. It took the longest to implement to make sure that all the functions were able to fall into place.

- This also took the most time to make sure that the songs were redirecting properly to the correct song pages as well as highlighting the correct song data that is selected.

- Users are able to search up a song title or keyword and any song that contains that keyword will be displayed in alphabetical order.

User Story #22

As a user, I would like to be able to search up songs by artists.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add the artist search feature to the search by feature. | 1 hrs | Emily |
| Access song artists from the database. | 2 hrs | Emily |
| Display all songs created by that artist. | 1 hrs | Emily |
| Update the data displayed for each song. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- This was a bit more difficult since this search function required joining several tables, since the artists’ names are listed in a different table and needed to be joined by the artist’s key that's listed in our song database table.

- Users are able to change what they are searching by with the drop down menu and search up a name. Any artist that contains the matching data will be displayed.

User Story #23

As a user, I would like to be able to search up songs by genre.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the genre search feature to the search by feature. | 1 hrs | Emily |
| Access song genre from the database. | 2 hrs | Emily |
| Display all songs under that genre. | 1 hrs | Emily |
| Update the data displayed for each song. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Users are able to use the drop down menu to select to search by genre. Then after typing in a genre, any song listed under that genre will appear.

- The process of implementing this feature was similar to the searching by title and didn’t cause too many issues.

User Story #24

As a user, I would like to be able to search up songs by bpm.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the bpm search feature to the search by feature. | 1 hrs | Emily |
| Access song bpm from the database. | 2 hrs | Emily |
| Display all songs under that bpm. | 1 hrs | Emily |
| Update the data displayed for each song. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- This had to be searched differently since the entries were searched by a different variable type than the others, creating an extra step, however after this issue was resolved it was implemented rather smoothly.

- Users are able to change what they are searching by with the drop down menu and search up a bpm. Any song that contains the matching data will be displayed.

User Story #25

As a user, I would like to be able to search up songs by song writers.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the song writer search feature to the search by feature. | 1 hrs | Emily |
| Access song genre from the database. | 2 hrs | Emily |
| Display all songs under that song writer. | 1 hrs | Emily |
| Update the data displayed for each song. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Users are able to use the drop down menu to select to search by songwriters. Songs listed under that songwriter will appear.

- The process of implementing this feature was similar to the searching by title and didn’t cause too many issues.

User Story #26

As a user, I would like to be able to search up songs by album.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the album search feature to the search by feature. | 1 hrs | Emily |
| Access song albums from the database. | 2 hrs | Emily |
| Display all songs under that album. | 1 hrs | Emily |
| Update the data displayed for each song. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Similar to searching by artist, this involved joining our other tables together in order to make sure we are finding the album name.

- Users are able to change what they are searching by with the drop down menu and search up an album name. Any song that is listed under an album that contains the searched keyword will be displayed.

User Story #27

As a user, I would like to be able to search up songs by singles by an artist.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the ‘singles by an artist’ search feature to the search by feature. | 1 hrs | Emily |
| Access singles from the database. | 1 hrs | Emily |
| Display singles made by that artist. | 2 hrs | Emily |
| Total Hours | 4 hrs |  |

Completed:

- Similar to search by artist, however it only chooses the songs that don’t have a linked album to it. While it functions properly, it doesn’t seem the most efficient UI, and perhaps be changed to a toggle in the future.

- Users are able to use the drop down menu to be able to search by artist single. The user is then able to type in an artist name, and songs listed under that artist but not listed under any albums will appear.

User Story #31

As a user, I would like to be able to import a song with the song details.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create UI form components to input song details. (title, artist, album, genre, bpm, release date) | 2 hrs | Jonas |
| Validate all fields and ensure that required data is entered | 1 hr | Jonas |
| Implement backend database to receive the song and store it. | 2 hrs | Jonas |
| Check database for duplicate songs and prevent duplicates from being added to the database | 1 hrs | Jonas |
| Display success or error message depending on if the song was added or not | .5 hrs | Jonas |
| Test importing both valid and invalid songs | 1 hr | Jonas |
| Total Hours | 7.5 hrs |  |

Completed:

- Users can add a song by filling out the form of title, genre, bpm, year released, album, and artist. If a field is missing the song will not be accepted, or if the input is invalid much as a negative number for bpm or year. Also if the artist already has the same song name in the same album it will be a duplicate and not added.

- Since there is no create artist or album when a new artist or album is added it gets created in the database here. This can cause some issues because we do not have a way to differentiate artists with the same name currently.

- This feature should not be used incredibly often because in the future we want to put in a  large database of songs so the only songs users have to add are maybe smaller or more unknown songs.

User Story #32

As a user, I would like to be able to propose edits to a song's details if I uploaded it.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create UI component for allowing users to edit songs they uploaded | 1 hr | Jonas |
| Create form component pre-existing data for the user to edit | 1 hr | Jonas |
| Validate that the new input is correct in form | 1 hr | Jonas |
| Update the song in the database | 1 hr | Jonas |
| Check database for duplicate songs and prevent duplicates from being added to the database | .5 hr | Jonas |
| Display success or error message depending on if the song was added or not | .5 hrs | Jonas |
| Test importing both valid and invalid songs | 1 hr | Jonas |
| Total Hours | 6 hrs |  |

Completed:

- Users can edit a song that they created by going to the songs page and clicking the popup to edit songs. There they will see a filled out form of the songs, title, bpm, and year released. They can change the information and submit and the song will be updated. If a field is missing the update will not be accepted, or if the input is invalid much as a negative number for bpm or year.

- If the user is not logged in or did not create the song the edit song button will not appear.

User Story #33

As a user, I would like to delete the song's details if I uploaded it.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create UI component for allowing users to delete songs they uploaded | 1 hr | Jonas |
| Implement confirmation popup to prevent accidental deletion | .5 hr | Jonas |
| Implement backend logic to delete the song and its details from the database | 1 hr | Jonas |
| Implement backend logic to delete all related data is deleted successfully (likes, reviews, listens, etc) | 2 hrs | Jonas |
| Display success or error message depending on if the song was deleted or not | .5 hr | Jonas |
| Test deleting songs and verify that all information is deleted when song is | 1 hr | Jonas |
| Total Hours | 6 hrs |  |

Completed:

- Users can delete a song that they created by going to the songs page and clicking the popup to delete songs. There they will see a confirmation message asking if they want to delete the song, and they can click delete or cancel. When deleted the song and all its associated info will be deleted.

- If the user is not logged in or did not create the song the delete song button will not appear.

User Story #34

As a user, I would like the form to tell me if the form is missing data.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement frontend validation to detect when the form has missing fields | 1 hr | Jonas |
| Display an error message next to the missing fields | 1 hr | Jonas |
| Implement backend validation to detect and prevent incomplete submissions | 1 hr | Jonas |
| Test adding songs into form with missing data, test both backend and frontend | 1 hr | Jonas |
| Total Hours | 4 hrs |  |

Completed:

- When a user is entering info on either the add a song or delete a song form, and they try to submit with a blank form field, they will receive a message and the fields box will have a red outline indicating what they need to fill

User Story #35

As a user, I would like to be able to mark the song as listened to before or not.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement frontend UI button to mark a song as listen to | 1 hr | Jonas |
| Implement backend logic to store the a user listened marked a song as listened and when | 1 hr | Jonas |
| Update the UI button when it is marked as listened to so the user can tell | 1 hr | Jonas |
| Track and display the total number of listeners for each song | 1 hr | Jonas |
| Test that a user can add a song as listened to and that the total is correct | 1 hr | Jonas |
| Total Hours | 5 hrs |  |

Completed:

- Users can mark a song as listened to before by navigating to the songs page and pressing the button to confirm they listened. When they click it will change colors confirming it, and they can unlisten and the color will change back.

- If a user is not logged they cannot see the option to mark it as listened.

- There is also a total count that shows the total number of listens. Currently you need to refresh after you click listen, I should update it so you don’t have to. Also if numbers get higher I should edit it to shorten the numbers 1100 ~ 1.1k.

User Story #36

As a user, I would like to be able to mark songs to listen to later.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement frontend UI button to mark a song as listen to later | 1 hr | Jonas |
| Implement backend logic to store the a user wants to listen to a song later | 1 hr | Jonas |
| Update the UI button when it is marked as listen to later so the user can tell | 1 hr | Jonas |
| Create a page to see which songs a user wants to listen to later | 2 hr | Jonas |
| Test that a user can add a song as listen to later and that they have a page they can view | 1 hr | Jonas |
| Total Hours | 6 hrs |  |

Completed:

- Users can mark a song they want to listen to by navigating to the songs page and pressing the button to confirm they want to listen to it. When they click it will change colors confirming it, and they can un want to listen and the color will change back.

- If a user is not logged they cannot see the option to mark it as want to listen .

- The user does have a page to see what they want to listen to, but I should update it to be a special type of playlist that everyone has, can’t edit or delete, and shows up in a special place on the user's profile.

User Story #46

As a user, I would like to be able to create playlists so that I can organize songs.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create database schema/table for playlists (playlist id, owner id, name, visibility, timestamps) | 1 hr | Brice |
| Implement backend endpoint to create a playlist | 2 hrs | Brice |
| Create UI component/modal to create a new playlist | 3 hrs | Brice |
| Validate playlist name (required, length, uniqueness per user) | 1 hr | Brice |
| Display success or error message after creation | 0.5 hr | Brice |
| Test playlist creation with valid and invalid inputs | 1 hr | Brice |
| Total Hours | 8.5 hrs |  |

Completed:

- Users can create playlists on their profile page

- Users can create playlists in the modal to add a song to a playlist for ease of use

User Story #47

As a user, I would like to be able to add or remove songs from playlists so that I can manage my collections.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create relational schema/table linking playlists to songs | 1 hr | Brice |
| Implement backend endpoints to add a song to a playlist | 2 hrs | Brice |
| Implement backend endpoints to remove a song from a playlist | 1.5 hrs | Brice |
| Add UI controls (add to playlist / remove from playlist) on song and playlist page | 2 hrs | Brice |
| Prevent duplicate songs from being added to the same playlist | 0.5 hr | Brice |
| Test adding and removing songs from playlists | 1.5 hrs | Brice |
| Total Hours | 8.5 hrs |  |

Completed:

- Users can add songs to their playlists from any song page by clicking an "Add to Playlist" button which opens a modal showing all their playlists.

- Playlists that already contain the song are indicated with a checkmark.

- Users can toggle songs in/out of playlists by clicking on them.

- Users can also create a new playlist directly from this modal for convenience.

- Duplicate songs are prevented from being added to the same playlist by database constraints.

User Story #48

As a user, I would like to be able to delete a playlist so that I can remove playlists I no longer use.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend endpoint to delete a playlist | 1.5 hrs | Brice |
| Cascade delete or clean up playlist–song relationships | 1 hr | Brice |
| Add delete playlist button to playlist UI | 0.5 hr | Brice |
| Add confirmation modal to prevent accidental deletion | 0.5 hr | Brice |
| Display success or error message after deletion | 0.5 hr | Brice |
| Test playlist deletion behavior | 1 hr | Brice |
| Total Hours | 5 hrs |  |

Completed:

- Users can delete their own playlists by clicking a delete button on their profile page in the playlist dropdown options

- A confirmation modal appears asking if they are sure they want to delete the playlist.

- When confirmed, the playlist and all associated song relationships are removed from the database.

User Story #51

As a user, I would like to comment on and delete my comments from a playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create database schema for playlist comments | 1.5 hrs | Brice |
| Implement backend endpoints to create, fetch, and delete playlist comments | 2 hrs | Brice |
| Add UI component to view, add, and delete comments on playlists | 2 hrs | Brice |
| Validate comment input (non-empty, length limit) | 0.5 hr | Brice |
| Display success or error messages | 0.5 hr | Brice |
| Test commenting functionality | 1 hr | Brice |
| Total Hours | 7.5 hrs |  |

Completed:

- Users can view and add comments on playlist pages.

- A comment text area allows users to type their comment (up to 1000 characters) and submit it.

- Users can delete their own comments by clicking a delete button next to their comment.

User Story #52

As a user, I would like to like or unlike a playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create database schema to track playlist likes | 1.5 hrs | Brice |
| Implement backend endpoints to like and unlike playlists | 2 hrs | Brice |
| Add like/unlike button and like count to playlist UI | 2 hrs | Brice |
| Update like count dynamically on user interaction | 0.5 hr | Brice |
| Prevent users from liking a playlist more than once | 0.5 hr | Brice |
| Test like and unlike functionality | 1 hr | Brice |
| Total Hours | 7.5 hrs |  |

Completed:

- Users can like and unlike playlists by clicking a like button on the playlist page.

- The button updates dynamically to show whether the user has liked the playlist.

- A like count is displayed showing the total number of likes.

What did not go well?

As said before it went pretty well, but there were a couple of problems. We could have communicated better to help the development flow better. Could have met a little more to make sure everything was getting done. Most of the user stories got complete, but there was one that was not completed.

There are a lot of parts to this project and it would be good for all of us to be able to know what is going on with all of the different parts, so that the project can develop more smoothly. This could also help make sure all of the parts get finished.

Overall we did pretty well even with some of our mistakes and will be able to easily fix our problems. Hopefully with a little more communication the next sprint will go very well with no issues.

User Story #37

As a user, I would like to be able to input a target song for the recommendation engine.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add a search for the recommendation engine. | 2 hrs | Emily |
| Access the songs from the database. | 1 hrs | Emily |
| Add a selection function. | 2 hrs | Emily |
| Access the songs data from the database | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Incomplete:

- The story was accidentally skipped on accident and overlooked since it was similar to another story, and was not accounted for to make sure that it was done.

- The general search engine was already in place for the song look up but making it into a recommendation engine and selecting a song was not implemented.

- The page for the song recommendation section was not created.

How should you improve?

The main thing we need to do is have more communication between our members, so that everyone knows what is going on and that the project can flow better. This will also lead to us making sure everything gets done in a timely manner.

We should also keep track of what needs to be done better, so we do not miss anything we still need to finish and, so we do not overlap too much on what we do. After doing this the next sprint should go smoothly and lead to us getting everything done at a high quality.