Team 6

Jonas Langer

Thomas Snowden

Emily Vorng

Tristan Sze

Brice Sanford

langerj@purdue.edu

tsnowden@purdue.edu

evorng@purdue.edu

tsze@purdue.edu

bsanfor@purdue.edu

Sprint Overview:

Now that many of the core features, such as adding friends, creating playlists, and uploading songs have been implemented, our team can focus on important features that will help make Harmoniq special. This sprint we are planning to add more usability features, such as song reviews, ratings, and likes as well as implement parts of our recommendation engine – a core feature of Harmoniq – that will allow users to use their tastes to find their next favorite song.

In addition, we are hoping to also add more quality of life features involving playlists, user feeds, and general ui features that will improve the user experience. With our remaining backlog items becoming limited, we’ll also be looking ahead to see what additions we can make to our platform during our final sprint. We were able to use the first sprint to establish our foundational features, and now that the ball is rolling we’re focused on fitting the new pieces into place to ensure Harmoniq becomes the very best app it can be.

Scrum Master: Tristan Sze

Meeting Schedule: Monday: 2:30 pm & Friday: 2:00 pm

Risks and Challenges:

User Story #2.5

As a user, I would like to be able to leave a like on songs

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design database table for liked songs | 3 hrs | Tristan |
| Create backend endpoint to like/unlike a song | 3 hrs | Tristan |
| Update song UI to include the like/unlike button | 2 hr | Tristan |
| Test and verify the changes | 2 hrs | Tristan |
| Total Hours | 10 hrs |  |

Acceptance Criteria:

- Given the user is viewing a song, there is a visible Like button

- Given the user clicks “Like” the song is saved to their profile

- Given the user clicks “Unlike” the song is removed from their profile

- Given the user navigates to their profile, they can see a list of all of their liked songs

User Story #2.6

As a user, I would like to leave a review on songs

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design database schema for reviews | 3 hrs | Tristan |
| Create backend endpoint to submit/delete a review | 3 hr | Tristan |
| Add review form to the songs page | 2 hrs | Tristan |
| Implement validation (character limits) | 1 hr | Tristan |
| Total Hours | 9 hrs |  |

Acceptance Criteria:

- Given the user is viewing a song, there is an option to leave a review.

- Given the user submits a review it is saved on the song.

- Given input is invalid, the review is not submitted and an appropriate error message appears

- Given the page refreshes, the user’s review remains on that song

User Story #2.7

As a user, I would like to be able to see other people’s reviews on songs through their profile

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create backend query to fetch reviews by the user id | 3 hrs | Tristan |
| Add a reviews section to the user profile page | 3 hrs | Tristan |
| Display the review details in this tab | 2 hrs | Tristan |
| Test edge cases and ensure validity | 2 hrs | Tristan |
| Total Hours | 10 hrs |  |

Acceptance Criteria:

- Given the user visits another user’s profile, there is a visible section for reviews.

- Given the user has posted reviews, they are displayed with the song metadata

- Given the user has not yet posted a review, an appropriate message will display indicating that the user has not created any reviews yet.

User Story #2.8

As a user, I would like to see what songs other people like

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create backend endpoint to fetch the songs by user id | 3 hrs | Tristan |
| Add the liked song section to the user profile page | 2 hrs | Tristan |
| Display liked songs with their metadata under the tab | 3 hrs | Tristan |
| Handle empty state on tab | 1 hr | Tristan |
| Test and validate changes | 2 hrs | Tristan |
| Total Hours | 11 hrs |  |

Acceptance Criteria:

- Given a user visits another user’s profile, there is a visible tab to see their liked songs.

- Given a user is viewing a user’s songs tab, the basic song metadata will be rendered

- Given the profile does not have any liked songs, an appropriate message will be displayed indicating that user has not like any songs

User Story #2.9

As a user, I would like to click on the profile of the review and view their profile.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make reviews show profile picture of reviewer | 4 hrs | Thomas |
| Make profile picture link to profile page | 2 hrs | Thomas |
| Deal with situations where profile is private | 1 hr | Thomas |
| Deal with situations where the profile is deleted | 2 hrs | Thomas |
| Test to make sure there is no issues with functionality | 2hrs | Thomas |
| Total Hours | 11 hrs |  |

Acceptance Criteria:

- Given user is able to reach another's profile through their review

- The review shows the users profile picture that links to their profile

- Given user has no issues depending on state of user that posted the review (private/deleted account)

User Story #2.10

As a user, I would like to see when the review was posted.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Ensure that the timestamp is saved when a review is created | .5 hrs | Jonas |
| Update review UI component to show the timestamp on the review | 1 hr | Jonas |
| Format the timestamp for readability | .5 hrs | Jonas |
| Test that time stamps display properly | .5 hrs | Jonas |
| Total Hours | 2.5 hrs |  |

Acceptance Criteria:

- Given a review is created, the timestamp is stored in the database.

- Given the user views a review, then they should see the time that the review was posted.

- Given the timestamp is unavailable, then the user should see a message saying the date is unknown.

User Story #2.11

As a user, I would like to leave a star rating on a song.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create UI component for star rating on song page | 3 hrs | Jonas |
| Implement backend endpoint to submit or update rating | 2 hrs | Jonas |
| Validate rating value | 1 hr | Jonas |
| Test rating submissions and updates | 2 hrs | Jonas |
| Total Hours | 8 hrs |  |

Acceptance Criteria:

- Given the user is logged in, when they visit a song page, there is a an option to leave a star rating (1-5)

- Given the user submits a stars rating, their rating should successfully save, and show up whenever they are on the song page

- Given the user has already submitted a rating, when they update their rating, then their rating is updated

- Given the user is not logged in, when they visit a song page, there is no option to leave a star rating

User Story #2.12

As a user, I would like to delete a star rating on a song.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create UI component to remove star rating | 1 hr | Jonas |
| Implement backend endpoint to delete users star rating from database | 1 hr | Jonas |
| Implement backend logic to automatically update star rating when deletion occurs | 1 hr | Jonas |
| Test deleting ratings and average updates | 1 hr | Jonas |
| Total Hours | 4 hrs |  |

Acceptance Criteria:

- Given the user is logged in, and has rated a song, when they visit the songs page, then they should see an option to delete rating.

- Given the user deletes their rating, it should be deleted from the database and the UI should reflect the change

- Given the user deletes their rating, the average rating should reflect the change

- Given a user is not logged in or has not rated a song, when they try to delete a rating, then they should not be able to.

User Story #2.14

As a user, I would like to see the average star rating on a song.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to calculate the average rating for a song | 2 hrs | Jonas |
| Implement backend endpoint to fetch and send the rating | 1 hrs | Jonas |
| Create UI component to display average rating | 2 hrs | Jonas |
| Test average rating accuracy and display | 1 hr | Jonas |
| Total Hours | 6 hrs |  |

Acceptance Criteria:

- Given a song has ratings, when the user visit the song’s page, then the average star rating is displayed

- Given a song has no rating, when the user visits the song’s page, then no average star rating is displayed

- Given users rate a song, when the user refreshes the song’s page, then the average star rating reflects these new ratings

User Story #2.15

As a user, I would like to see what songs are trending based on recent likes, reviews, and listens.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to calculate what songs are trending | 3 hrs | Jonas |
| Implement backend endpoints to fetch what songs are trending and send them | 1 hrs | Jonas |
| Create UI component to display which songs are trending among friends | 3 hrs | Jonas |
| Test trending logic accuracy and UI display | 2 hrs | Jonas |
| Total Hours | 9 hrs |  |

Acceptance Criteria:

- Given the user is logged in, when the users visits the trending page, then they see a list of songs trending based on likes, reviews, and listens

- Given a song receives more activity than other songs, when users visit or refresh the trending, then they see the updated trends

- Given the user is logged in, when the users visits the trending page, then they are able to access the song page of the trending songs

- Given no songs have any actively, when the user visits the trending page, then they see no songs are trending

User Story #2.16

As a user, I would like to see a personalized feed showing recent reviews, likes, and listens from people I’m friends with.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to fetch recent likes, listens, and reviews from people you follow | 3 hrs | Jonas |
| Implement backend endpoint to return the activity based on most recent | 1 hr | Jonas |
| Create UI component for home feed page to show friends most recent activity | 3 hrs | Jonas |
| Create UI component for home feed page to show all friends activity | 2 hrs | Jonas |
| Test feed and UI | 2 hrs | Jonas |
| Total Hours | 11 hrs |  |

Acceptance Criteria:

- Given the user is logged in, when they visit their feed, then they should see recent activity from users they follow. (6 most recent)

- Give someone the user follows, reviews a song, when they visit their feed, then they should see that review if it's recent.

- Given someone the user follows, like a song, when they visit their feed, then they should see that like if it's recent.

- Given someone the user follows, listens to a song, when they visit their feed, then they should see that listen if it's recent.

- Given the user is logged in, when they click “View all activity”, then they should see all activity from people they follow from newest to oldest.

- Given the user is not following anyone, when they visit their feed, then they should see a message to add more users as friends .

User Story #2.17

As a user, I would like to be able to search up other users by their usernames.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement a search bar feature. | 1 hrs | Emily |
| Access the matching users from the database. | 2 hrs | Emily |
| Show matching users that contain the keyword. | 1 hrs | Emily |
| Redirect users to the users page. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given the user clicks on the search bar, the user can type in it.

- Given the user searches for a keyword, the website will display all users that contain that keyword in their username.

- Given the user selects a user, redirect the user to that searched user’s page

User Story #3.8

As a user, I would like to be able to search up songs by star rating.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the star rating search feature to the search by feature | 1 hrs | Thomas |
| Access song star rating from the database | 4 hrs | Thomas |
| Display all songs under that star rating | 3 hrs | Thomas |
| Update the data displayed for each song | 1 hr | Thomas |
| Test different inputs | 2 hrs | Thomas |
| Total Hours | 11 hrs |  |

Acceptance Criteria:

- Given user is able to find songs at certain star ratings and ranges

- Given user is able to interact with changes in star ratings

User Story #3.9

As a user, I would like to be able to search up and filter it by if it is listened to or not.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add a filter feature bar. | 2 hrs | Emily |
| Access the users data. | 1 hrs | Emily |
| Filter the songs by the filter. | 2 hrs | Emily |
| Update the displayed data. | 1 hrs | Emily |
| Total Hours | 6 hrs |  |

Acceptance Criteria:

- Given the user presses the sort by ‘listened to’, only songs that are marked as listened to will be shown after searched.

- Given the user presses the sort by ‘not listened to’, only songs that are not marked as listened to will be shown after searched.

- Given that the user clears both of these filters, all searched song results will be shown.

User Story #3.10

As a user, I would like to be able to search up and filter it by if it is liked.

| Task | Estimated Time |  |
| --- | --- | --- |
| Access the users data. | 1 hrs | Emily |
| Filter the songs by the filter. | 2 hrs | Emily |
| Update the displayed data. | 1 hrs | Emily |
| Total Hours | 4 hrs |  |

Acceptance Criteria:

- Given the user presses the sort by ‘liked’, only songs that are marked as liked will be shown after searched.

- Given that the user clears both of these filters, all searched song results will be shown.

- Given that the user presses several filters, the song list displayed will be adjusted accordingly.

User Story #4.1

As a user, I would like to be able to input a target song for the recommendation engine.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add a search for the recommendation engine. | 2 hrs | Emily |
| Access the songs from the database. | 1 hrs | Emily |
| Add a selection function. | 2 hrs | Emily |
| Access the songs data from the database | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria

- Given the user clicks on the recommendation engine there will be a search bar.

- Given the user uses the search bar, there will be a drop down menu for the various categories that the user can search by.

- Given that the user selects the song, the song’s properties will be displayed at the top.

User Story #4.2

As a user, I would like to be able to filter similar songs by similar bpm.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by bpm button. | 1 hrs | Emily |
| Access songs that have a similar bpm from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given that the user has a selected song in the recommendation bar, and the user is able to add a bpm filter to their search.

- Given that the bpm filter is applied, all songs within a small range that have matching or similar bpm are shown.

- Given that the bpm filter is applied, the songs having exact matches are highest on the list.

- Given the user removes the bpm filter, the song list will no longer be filtered by bpm.

User Story #4.3

As a user, I would like to be able to filter similar songs by song writers.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by song writers button. | 1 hr | Emily |
| Access songs that are listed under the same songwriter from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given that the user has a selected song in the recommendation bar, and the user is able to add a songwriter filter to their search.

- Given that the songwriter filter is applied, all songs that are listed under that songwriter are shown.

- Given the user removes the songwriter filter, the song list will no longer be filtered by the songwriter .

User Story #4.4

As a user, I would like to be able to filter similar songs by artist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by artist button. | 1 hr | Emily |
| Access songs that have the same artist from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given that the user has a selected song in the recommendation bar, and the user is able to add an artist filter to their search.

- Given that the artist filter is applied, all songs that are listed under that artist are shown.

- Given the user removes the artist filter, the song list will no longer be filtered by the artist.

User Story #4.6

As a user, I would like to be able to filter similar songs by album.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by album button. | 1 hr | Emily |
| Access songs that are from the same album from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given that the user has a selected song in the recommendation bar, and the user is able to add an album filter to their search.

- Given that the album filter is applied, all songs that are listed under that album are shown.

- Given the user removes the album filter, the song list will no longer be filtered by the album.

User Story #4.8

As a user, I would like a randomize button that gives me a random song.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add a randomized song button. | .5 hrs | Emily |
| Select a random song from the database. | 1 hrs | Emily |
| Display the song and data. | .5 hrs | Emily |
| Total Hours | 2 hrs |  |

Acceptance Criteria:

- Given the user presses the song recommendation button, they will see a screen that prompts them to look up a song, or a button to recommend a random song.

- Given the user clicks to randomize a song, it will redirect the user to the randomly selected song’s page.

User Story #5.5

As a user, I would like to be able to add whole albums to my songs.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add button to add album to songs | 1 hr | Thomas |
| Make it so any song under another songs album gets added | 5 hrs | Thomas |
| Deal with songs that are not in an album | 4 hrs | Thomas |
| Test to make sure songs are added correctly | 2 hrs | Thomas |
| Total Hours | 12 hrs |  |

Acceptance Criteria:

- Given user is able to hit a button on a song that is in an album that adds that song and all other songs in the album to the user’s songs

- Given user has no issue with songs that are not in an album

User Story #5.8

As a user, I would like to navigate to the profile of the user who owns the playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add clickable user link/avatar to playlist header | 0.5 hr | Brice |
| Test navigation and verify correct profile loads | 0.5 hr | Brice |
| Total Hours | 1 hr |  |

Acceptance Criteria:

- Given the user is viewing a playlist, when they see the playlist details, then the owner's username is visible and clickable.

- Given the user clicks on the playlist owner's name, when the page loads, then they are redirected to that user's profile page.

User Story #5.9

As a user, I would like to view the percentage of songs I’ve listened to in the playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create backend endpoint to fetch user's listened status for playlist songs | 1.5 hr | Brice |
| Create UI component to display progress percentage/bar | 2 hrs | Brice |
| Test percentage calculation accuracy and edge cases | 1.5 hrs | Brice |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given the user is viewing a playlist, when the playlist loads, then they see the percentage of songs they have marked as listened to.

User Story #5.10

As a user, I would like to pin/unpin playlists on my profile.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create backend endpoints to pin/unpin a playlist | 1.5 hr | Brice |
| Add pin/unpin button UI to playlist tab on profile | 1 hr | Brice |
| Display pinned playlists prominently on user profile | 1 hr | Brice |
| Test pin/unpin functionality and display | 0.5 hr | Brice |
| Total Hours | 4 hrs |  |

Acceptance Criteria:

- Given the user is viewing their own playlist, when they click "Pin", then the playlist is pinned to their profile.

- Given the user has pinned a playlist, when they visit their profile, then the pinned playlists appear in a dedicated section at the top.

- Given the user clicks "Unpin" on a pinned playlist, when they visit their profile, then the playlist is no longer in the pinned section.

- Given another user visits the profile, when they view the pinned section, then they see the pinned playlists.

User Story #5.11

As a user, I would like to order songs in my playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design database schema to store song order in playlists | 2 hrs | Brice |
| Create backend endpoint to update song order | 2 hrs | Brice |
| Implement drag-and-drop UI for reordering songs | 3 hrs | Brice |
| Persist and display updated order after reordering | 1 hr | Brice |
| Test reordering functionality and edge cases | 1 hr | Brice |
| Total Hours | 9 hrs |  |

Acceptance Criteria:

- Given the user is viewing their own playlist, when they see the song list, then they have the option to reorder songs.

- Given the user drags a song to a new position, when they release it, then the song order is updated and saved.

- Given the user reorders songs, when they refresh the page, then the new order persists.

- Given another user views the playlist, when they see the song list, then they see the songs in the order set by the owner.

- Given the user is not the playlist owner, when they view the playlist, then they cannot reorder the songs.

User Story #2.13

As a user, I would like to see mutual friends when visiting another profile.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to calculate mutual friends between two users | 2 hrs | Brice |
| Create UI component to display mutual friends section on profile page | 3 hrs | Brice |
| Add navigation to mutual friend's profile when clicked | 1 hr | Brice |
| Test mutual friends logic and UI display | 2 hrs | Brice |
| Total Hours | 8 hrs |  |

Acceptance Criteria:

- Given the user visits another user's profile, when the profile loads, then there is a visible section showing mutual friends.

- Given the user and the profile owner share mutual friends, when viewing the section, then the mutual friends are displayed with their username and avatar.

User Story #2.18

As a user, I would like to display my top 5 favorite songs on my profile.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design database schema to store user's top 5 favorite songs with ordering | 2 hrs | Brice |
| Create backend endpoints to add/remove/reorder favorite songs | 3 hrs | Brice |
| Create UI component to display top 5 songs section on profile page | 1 hr | Brice |
| Implement UI for selecting and ordering favorite songs in settings/profile edit | 3 hrs | Brice |
| Test favorite songs functionality and display | 2 hrs | Brice |
| Total Hours | 11 hrs |  |

Acceptance Criteria:

- Given the user is viewing their own profile, when they see the favorites section, then they have the option to select up to 5 favorite songs.

- Given another user visits the profile, when the profile loads, then they see up to 5 favorite songs displayed with song metadata (title, artist, album art)

User Story #6.1

As a user, I would like to be able to easily share my profile via a unique link.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Use account’s ID to make a link to their profile | 2 hrs | Thomas |
| Make it possible to share this link | 3 hrs | Thomas |
| Deal with situation when account is deleted | 4 hrs | Thomas |
| Test to make sure all functionality works | 2 hrs | Thomas |
| Total Hours | 11 hrs |  |

Acceptance Criteria:

- The account’s page has a unique link that goes to it

- It is possible for a user to share this link

- There are no issues when an account is deleted

User Story #6.5

As a user, I would like dark mode.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design dark mode color palette and theme variables | 1 hr | Brice |
| Implement theme context/provider to manage light/dark state | 0.5 hrs | Brice |
| Create toggle UI component for switching between light/dark mode | 0.5 hr | Brice |
| Persist user's theme preference | 0.5 hr | Brice |
| Respect system preference on initial load | 0.5 hr | Brice |
| Test dark mode across all pages | 1 hr | Brice |
| Total Hours | 4 hrs |  |

Acceptance Criteria:

- Given the user clicks the dark mode toggle, when the toggle is activated, then the entire application switches to dark mode styling.

- Given the user has not set a preference, when they visit the site for the first time, then the app respects their system/browser preference (prefers-color-scheme).

- Given the user has selected a theme preference, when they refresh the page or return later, then their preference persists.

Total Hours Assigned

| Developer Name | Hours | Brief Overview |
| --- | --- | --- |
| Tristan Sze | 40 | Adding features to the songs display to allow them to receive likes and reviews from users. Will integrate these with the user’s profile such that people viewing a user’s profile can see all the reviews and likes they have left on songs. |
| Thomas Snowden | 45 | Helping in multiple spots that involve accounts and songs and the many different parts of the database. Doing stuff like sharing account linking, linking to accounts from reviews, star rating filtering, and adding albums to a user’s songs. |
| Emily Vorng | 42 | Adding in the functions for the song recommendation system. Also adding more details to get a more precise song look up system. |
| Jonas Langer | 40.5 | Adding features to rate the song using stars and view average star rating. Also view the trending songs, and have a personalized home feed to view all friends activities. |
| Brice Sanford | 42 | Improving playlist features (owner links, progress tracking, pinning, song ordering), adding profile enhancements (mutual friends, top 5 songs), and implementing dark mode. |

Remaining Backlog:

Functional Requirements:

Accounts

| ID | Function Requirement |
| --- | --- |
| 1.1 | As a user, I would like to create my own Harmoniq Account. |
| 1.2 | As a user, I would like to login via a Google Account. |
| 1.3 | As a user, I would like to be able to change/update my username. |
| 1.4 | As a user, I would like to be able to change/update my password. |
| 1.5 | As a user, I would like to be able to delete my account. |

Social Features

| ID | Function Requirement |
| --- | --- |
| 2.1 | As a user, I would like to be able to friend other people’s accounts. |
| 2.2 | As a user, I would like to see a list of users who have sent me friend requests. |
| 2.3 | As a user, I would like to be able to see a list of users who I have sent a friend request to. |
| 2.4 | As a user, I would like to be able to set privacy levels for my account. |
| 2.5 | As a user, I would like to be able to leave a like on songs |
| 2.6 | As a user, I would like to leave a review on songs. |
| 2.7 | As a user, I would like to be able to see other people’s reviews on songs through their profile. |
| 2.8 | As a user, I would like to see what songs other people like. |
| 2.9 | As a user, I would like to click on the profile of the review and view their profile. |
| 2.10 | As a user, I would like to see when the review was posted. |
| 2.11 | As a user, I would like to leave a star rating on a song. |
| 2.12 | As a user, I would like to delete a star rating on a song. |
| 2.13 | As a user, I would like to see mutual friends when visiting another profile. |
| 2.14 | As a user, I would like to see the average star rating on a song. |
| 2.15 | As a user, I would like to see what songs are trending based on recent likes and reviews. |
| 2.16 | As a user, I would like to see a personalized feed showing recent reviews and likes from people I’m friends with. |
| 2.17 | As a user, I would like to be able to search up other users by their usernames. |
| 2.18 | As a user, I would like to display my top 5 favorite songs on my profile. |

Song Data

| ID | Function Requirement |
| --- | --- |
| 3.1 | As a user, I would like to be able to search up songs by title. |
| 3.2 | As a user, I would like to be able to search up songs by artists. |
| 3.3 | As a user, I would like to be able to search up songs by genre. |
| 3.4 | As a user, I would like to be able to search up songs by bpm. |
| 3.5 | As a user, I would like to be able to search up songs by song writers. |
| 3.6 | As a user, I would like to be able to search up songs by album. |
| 3.7 | As a user, I would like to be able to search up songs by singles by an artist. |
| 3.8 | As a user, I would like to be able to search up songs by star rating. |
| 3.9 | As a user, I would like to be able to search up and filter it by if it is listened to or not. |
| 3.10 | As a user, I would like to be able to search up and filter it by if it is liked. |
| 3.11 | As a user, I would like to be able to import a song with the song details. |
| 3.12 | As a user, I would like to be able to propose edits to a song's details if I uploaded it. |
| 3.13 | As a user, I would like to delete the song's details if I uploaded it. |
| 3.14 | As a user, I would like the form to tell me if the form is missing data. |
| 3.15 | As a user, I would like to be able to mark the song as listened to before or not. |
| 3.16 | As a user, I would like to be able to mark songs to listen to later. |

Recommendation Engine

| ID | Function Requirement |
| --- | --- |
| 4.1 | As a user, I would like to be able to input a target song for the recommendation engine. |
| 4.2 | As a user, I would like to be able to filter similar songs by similar bpm. |
| 4.3 | As a user, I would like to be able to filter similar songs by song writers. |
| 4.4 | As a user, I would like to be able to filter similar songs by artist. |
| 4.5 | As a user, I would like to be able to filter similar songs by genre. |
| 4.6 | As a user, I would like to be able to filter similar songs by album. |
| 4.7 | As a user, I would like to be able to filter similar songs by star rating. |
| 4.8 | As a user, I would like a randomize button that gives me a random song. |
| 4.9 | As a user, I would like to mark whether the recommendation was helpful or not. |

Playlists

| ID | Function Requirement |
| --- | --- |
| 5.1 | As a user, I would like to be able to create playlists so that I can organize songs. |
| 5.2 | As a user, I would like to be able to add or remove songs from playlists so that I can manage my collections. |
| 5.3 | As a user, I would like to be able to delete a playlist so that I can remove playlists I no longer use. |
| 5.4 | As a user, I would like to generate a playlist based on similar songs. |
| 5.5 | As a user, I would like to be able to add whole albums to my songs. |
| 5.6 | As a user, I would like to comment on and delete my comments from a playlist. |
| 5.7 | As a user, I would like to like or unlike a playlist. |
| 5.8 | As a user, I would like to navigate to the profile of the user who owns the playlist. |
| 5.9 | As a user, I would like to view the percentage of songs I’ve listened to in the playlist. |
| 5.10 | As a user, I would like to pin/unpin playlists on my profile. |
| 5.11 | As a user, I would like to order songs in my playlist |

Additional

| ID | Function Requirement |
| --- | --- |
| 6.1 | As a user, I would like to be able to easily share my profile via a unique link. |
| 6.2 | As a user, I would like to be able to visit a FAQ page where I can get answers to frequently asked questions. |
| 6.3 | As a user, I would like to be able to reference a tutorial so I can be more familiar with the app. |
| 6.4 | As a user, I would like to go to a homepage rather than the landing page |
| 6.5 | As a user, I would like dark mode :) |