Team 6

Jonas Langer

Thomas Snowden

Emily Vorng

Tristan Sze

Brice Sanford

langerj@purdue.edu

tsnowden@purdue.edu

evorng@purdue.edu

tsze@purdue.edu

bsanfor@purdue.edu

Sprint Overview:

Most of the features of Harmoniq have now been implemented, so now our team can work on

improving the quality of our features and adding finishing touches. This sprint we are going to work on features such as profile pictures, admin privileges, rating recommendations, editing reviews and more playlist functions. This would make the usage of Harmoniq a better experience for our users.

In addition, we also plan on organizing and handling crowdsourced information in a more stable and professional way. This way our users are able to add more input in our website and be able to actively contribute to the website in a more streamlined manner. We were able to implement majority of our functions within the last two sprints, so we are mainly able to focus on improving those features in this sprint.

Scrum Master: Emily Vorng

Meeting Schedule:

Monday: 2:30 pm

Friday: 2:00 pm

Risks and Challenges:

- As more features are added, there is a risk that new challenges may conflict with existing functionality. Careful testing for new features will be necessary to ensure we can add new intended functionality without breaking the current usability of our application.

- Adding final quality of life-features may create inconsistencies in design or layout. Maintaining unified styling and user flow across the app will be an important consideration for a polished experience.

- Since this is the last sprint, it is important at the end to have our final working application. If there are ideas or concerns that come up towards the end of the sprint, we will need to weigh the best approach to ensure we have the best application we can have while considering the time we have to wrap up everything.

User Story # 1.6

As an admin, I would like to have an account with administrator privileges.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make certain accounts admin accounts | 2 hr | Thomas |
| Add ability to edit or delete any song | 2 hrs | Thomas |
| Add ability to ban and unban accounts | 7 hrs | Thomas |
| Make sure none of these features cause problems with other features | 3 hrs | Thomas |
| Total Hours | 14 hrs |  |

Acceptance Criteria:

- Has a way to set certain accounts to be admin accounts

- Is able to edit or delete things like songs or reviews

- Can ban accounts from being able to do many features and unban them

User Story # 1.7

As a user, I would like to see better errors when I am not logged in.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| All buttons that need a logged in account to use give an error about that to unlogged in accounts | 3 hrs | Thomas |
| Make sure does not cause problems with logged in accounts | 2 hrs | Thomas |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Every button that can be clicked by a not logged in user that would only work when logged in gives an error message of that fact.

- Nothing changes for a logged in user.

User Story # 2.19

As a user, I would like to be able to change my profile picture.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add buttons for changing profile picture | 1 hr | Thomas |
| Add place to store profile pictures in the database | 4 hrs | Thomas |
| Make sure multiple file types work without error | 2 hrs | Thomas |
| Make sure profile picture shows up in all locations it should correctly | 3 hrs | Thomas |
| Total Hours | 10 hrs |  |

Acceptance Criteria:

- Users are able to change profile picture to what they want

- Profile pictures for users show up where they should and correctly

- Database is able to store the pictures

User Story # 2.20

As a user, I would like to be able to edit my reviews.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add a button for editing a review | 1 hr | Thomas |
| Change data in the database | 2 hrs | Thomas |
| Make sure the edit appears correctly | 2 hrs | Thomas |
| Make sure the edit is the correct format | 1 hr | Thomas |
| Total Hours | 6 hrs |  |

Acceptance Criteria:

- Users are able to hit a button on their reviews to edit them

- Other users see the edited review

- Database is updated with edited review

User Story # 2.21

As a user, I would like to be able to like a review.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add a button for liking a review | 1 hr | Thomas |
| Add spot to record likes for reviews in the database | 2 hrs | Thomas |
| Make sure the likes appear on reviews correctly | 2 hrs | Thomas |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- There is a button on reviews that can be clicked to add a like to reviews

- Reviews show how many likes they have and if the have been liked by the current user

- Reviews with higher likes appear closer to the top of the feed

User Story # 2.22

As a user, I would like to see my friends recent reviews on my feed page

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to fetch recent reviews from friends | 2 hr | Jonas |
| Update feed UI to display recent friend reviews | 3 hrs | Jonas |
| Update feed UI to display which friend created the playlist and when | .5 hrs | Jonas |
| Test friend review feed functionally and UI | 1 hr | Jonas |
| Total Hours | 6.5 hrs |  |

Acceptance Criteria:

- Given a user has friends, when they open their feed, then they should see some of the recent reviews posted by friends.

- Given a user’s friends posts a new review, when the feed page is refreshed, then they should see the new review.

- Given a user has friends, when they open their feed, then they should see which friend posted the review and when.

- Given a user has no friends or no friend review activity, then the review part of feed page should indicate no friend activity

User Story # 2.23

As a user, I would like to see which reviews are trending

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to calculate which reviews are trending | 2 hrs | Jonas |
| Implement backend endpoint to fetch the trending reviews | 1 hr | Jonas |
| Update feed UI to display trending reviews | 1 hr | Jonas |
| Test trending review feed functionally and UI | 1 hr | Jonas |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given multiple trending reviews exist, when a user navigates to their feed page, then the 6 most trending reviews will show up.

- Given a review receives more activity than other reviews, then it should appear in the trending section.

- Given trending reviews exist, when a user navigates to their feed page, then they will be able to access the trending reviews song and review posters account page.

- Given no reviews are trending, when a user navigates to their feed page, then it will show no reviews are trending.

User Story # 2.24

As a user, I would like to see the most recent playlists created by my friends

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to fetch recent playlists from friends | 2 hrs | Jonas |
| Update feed UI to display recent friend playlists | 2 hrs | Jonas |
| Update feed UI to display which friend created the playlist and when | .5 hrs | Jonas |
| Test friends playlist feed functionally and UI | 1 hr | Jonas |
| Total Hours | 5.5 hrs |  |

Acceptance Criteria:

- Given a user has friends, when they open their feed, then they should see some of the recent playlist made by friends.

- Given a user’s friend creates a new playlist, when the feed page is refreshed, then they should see the new playlist.

- Given a user has friends, when they open their feed, then they should see which friend created the playlist and when.

- Given a user has no friends or no friend review activity, then the playlist part of the feed page should indicate no friend activity.

User Story # 2.25

As a user, I would like to see which playlists are trending

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to calculate which playlists are trending | 2 hrs | Jonas |
| Implement backend endpoint to fetch the trending playlists | 1 hr | Jonas |
| Update feed UI to display trending playlists | 1 hr | Jonas |
| Test trending review playlists functionally and UI | 1 hr | Jonas |
| Total Hours | 5 hr |  |

Acceptance Criteria:

- Given multiple trending playlists exist, when a user navigates to their feed page, then the 10 most trending playlists will show up.

- Given a playlist receives more activity than other playlists, then it should appear in the trending section.

- Given trending playlists exist, when a user navigates to their feed page, then they will be able to access the trending playlists song and playlist creators account page.

- Given no playlists are trending, when a user navigates to their feed page, then it will show no playlists are trending.

User Story # 3.17

As a user, I would like my listen to later songs to be in a special “Listen Later” playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement logic to create a “Listen Later” playlist for every user | 1 hr | Jonas |
| Update backend logic to add or remove songs from the playlist | 3 hrs | Jonas |
| Update UI to say “Listen Later” instead of “Listen to” and add playlist to profile page | 1 hr | Jonas |
| Ensure playlist can not be deleted, renamed, and is not displayed with normal playlist | 2 hrs | Jonas |
| Test adding and removing songs from playlist | 1 hr | Jonas |
| Test that users cannot delete, or edit playlist, and that it does not appear with normal playlists | .5 hrs | Jonas |
| Total Hours | 8.5 hrs |  |

Acceptance Criteria:

- Given a user clicks “Listen Later” on a song, when they navigate to the listen later playlist, then they should see the song added there.

- Given a user removes a song from “Listen Later”, when they navigate to listen later playlist, then they should see the song not there.

- Given a new account is created, then the “Listen Later”  playlist should also be created.

- Given a user tries to edit or delete the playlist, then the options to do either should not be available.

- Given a user views their or someone's profile, then the “Listen Later”  playlist should appear in a different spot then the normal playlists

User Story # 3.18

As a user, I would like to view an artists page to see their albums and songs

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to fetch an artist's songs and albums | 2 hrs | Jonas |
| Create UI to display the artist’s songs and their albums | 2 hrs | Jonas |
| Test the artist page for correct songs and albums | 1 hr | Jonas |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given an artist exists, when a user navigates to their page, then they should see the artist's name, albums, songs.

- Given an artist has songs, then their most popular songs should appear, and be clickable to navigate to the song’s page.

- Given an artist has albums, then they should be clickable to navigate to the album’s page.

- Given an artist does not have information, then their page should display no information.

User Story # 3.19

As a user, I would like to view an albums page to see their songs

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to fetch an album’s songs | 1 hr | Jonas |
| Create UI to display the album’s songs | 2 hrs | Jonas |
| Add buttons to “Like”, “Listen Later”, “Listened” for each song | 2 hrs | Jonas |
| Test the album page for correct songs | 1 hr | Jonas |
| Total Hours | 6 hrs |  |

Acceptance Criteria:

- Given an album exists, when a user navigates to its page, then they should see the albums name, songs.

- Given an artist has songs, then each song should have buttons to  “Like”, “Listen Later”, “Listened”.

- Given an album has songs, then they should be clickable to navigate to the song's page.

- Given an album does not have information, then their page should display no information.

User Story #4.5

As a user, I would like to be able to filter similar songs by genre.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by genre button. | 1 hr | Emily |
| Access songs that are listed under the same genre from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given that the user has a selected song in the recommendation bar, and the user is able to add a genre filter to their search.

- Given that the songwriter filter is applied, all songs that are listed under that songwriter are shown.

- Given the user removes the songwriter filter, the song list will no longer be filtered by the songwriter.

User Story #4.7

As a user, I would like to be able to filter similar songs by star rating

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by star rating button. | 1 hrs | Emily |
| Access songs that have a similar star rating from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given that the user has a selected song in the recommendation bar, and the user is able to add a star rating filter to their search.

- Given that the star rating filter is applied, all songs within a small range that have matching or similar star ratings are shown.

- Given that the star rating filter is applied, the songs having exact matches are highest on the list.

- Given the user removes the star rating filter, the song list will no longer be filtered by star rating.

User Story #4.9

As a user, I would like to mark whether the recommendation was helpful or not.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add the recommendation button | 1 hrs | Emily |
| Add to the database the users recommendation and update the total average for the songs recommendation score. | 3 hrs | Emily |
| Update the song display | 1 hrs | Emily |
| Add the average score to the display. | 2 hrs | Emily |
| Total Hours | 7 hrs |  |

Acceptance Criteria:

- Given that the user searches for a song, all the songs will have a mark useful button and an unhelpful button.

- Given the user marks the recommendation, the user is also able to unmark the helpfulness of the recommendation.

- Given the song is marked unhelpful, it will move down in the displayed list.

- Given the song is marked helpful, it will move up in the displayed list.

- Given the song is ranked by other users, the usefulness will be displayed on the song.

User Story #4.10

As a user, I would like to order my filters by importance level

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Change the filter display to drag and drop | 2 hrs | Emily |
| Change the order of displayed songs | 3 hrs | Emily |
| Add visual indicators of the matching characteristics | 2 hrs | Emily |
| Show songs that don’t match all the characteristics but a few of them | 3 hrs | Emily |
| Total Hours | 10 hrs |  |

Acceptance Criteria:

- Given that the user applies several filters, songs that match all those filters will appear.

- Given that the user applies several filters, songs that don’t match all those filters but by some of the filters will still appear. The songs that have more matching characteristics appear at the top.

- Given that the user applies several filters with an order, the songs that match the characteristic labeled first will be prioritized.

- Given that the user selects several labels, there will be a visual indicator about which characteristics are matching

User Story #4.11

As a user, I would like to be able to toggle songs that exactly fit the filters applied.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add toggle UI | 1 hr | Emily |
| Change the songs display depending on the filters applied | 2 hr | Emily |
| Total Hours | 3 hrs |  |

Acceptance Criteria:

- Given that the user applies several filters and toggles the exact button, only songs that match all the characteristics will appear.

- Given that the user applies several filters and toggles the exact button, only songs that match all the characteristics will appear.

User Story #4.12

As a user, I would like to use the selected song for recommendations but add my own custom specifiers

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add custom entry field | 2 hrs | Emily |
| Add song data adjustment field | 3 hrs | Emily |
| Change the songs that are pulled from the database | 3 hrs | Emily |
| Implement a reset button to default settings | 2 hrs | Emily |
| Total Hours | 10 hrs |  |

Acceptance Criteria:

- Given that there is a song put in the song recommendation, there will be an adjustable bar that allows the user to change certain fields to narrow what the user is looking for.

- Given that there is a song put in the song recommendation, there will be a reset button in order to put the search to the fields of the original song.

- Given that the user doesn’t input any song into the song recommendation, they should be able to input data in a field to get recommendations to fit those characteristics.

User Story #6.2

As a user, I would like to be able to visit a FAQ page where I can get answers to frequently asked questions.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design FAQ page layout | 2 hrs | Tristan |
| Write FAQs and create list of answers for each | 4 hrs | Tristan |
| Implement routing to FAQ page | 1 hr | Tristan |
| Style FAQ page to be neatly formatted and match existing app theme | 3 hrs | Tristan |
| Total Hours | 10 hrs |  |

Acceptance Criteria:

- Given the user is on any page of the app, when they click the FAQ link in the footer, then they are navigated to the FAQ page.

- Given the user is on the FAQ page, when they view the questions, then all FAQs are organized by category and are readable.

- Given the user is on the FAQ page, when their question has not been answered, they can send their question directly to our team.

User Story #6.3

As a user, I would like to be able to reference a tutorial so I can be more familiar with the app.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create tutorial content and organize in intuitive manner | 6 hrs | Tristan |
| Implement routing to tutorial page | 2 hr | Tristan |
| Ensure tutorial styling is neat, easy to follow, and matches existing themes on app | 4 hrs | Tristan |
| Total Hours | 12 hrs |  |

Acceptance Criteria:

- Given the user is on any page of the app, when they click the tutorial link in the footer, then they are navigated to the tutorial page.

- Given the user is on the tutorial page, when they view the content, then each step includes visual graphics to aid understanding.

- Given the user completes a tutorial step, when they navigate forward, then they proceed to the next step without errors.

User Story #6.4

As a user, I would like to go to a homepage rather than the landing page

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Setup routing to the feed page | 2 hrs | Tristan |
| Add styling components to the homepage | 4 hrs | Tristan |
| Ensure content reflects the user’s friends recent activities | 2 hrs | Tristan |
| Total Hours | 8 hrs |  |

Acceptance Criteria:

- Given the user is logged in, when they open the app, then they are redirected to the homepage instead of the landing page.

- Given the user is on the homepage, when the page loads, then it displays the most recent activity from the user’s friends.

- Given the user is on the homepage, when they view the page, then all styling matches the app theme

User Story #6.7

As a user, I would like to have an organized navbar to simplify the navigation process.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create organize navbar styling | 3 hrs | Tristan |
| Ensure routing goes to proper pages | 2 hrs | Tristan |
| Add responsive behavior | 2 hrs | Tristan |
| Total Hours | 7 hrs |  |

Acceptance Criteria:

- Given user is on any page of the app, when they look at the navbar, then they should be able to access any relevant page of interest

- Given the user clicks a navbar link, when they select that page, then the app should direct them to the correct location.

- Given the user is on a mobile device, when they view the navbar, it should have a responsive format and all functionality.

User Story #6.8

As a user, I would like to have a footer to simplify the navigation process

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design footer layout with links to relevant pages | 2 hrs | Tristan |
| Add footer to all pages on site | 1 hr | Tristan |
| Style footer to match theme | 2 hrs | Tristan |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given the user is on any page of the app, when they scroll to the bottom, then they should see the footer with links to relevant pages.

- Given the user clicks on a footer link, when they select a page, then the app should navigate to the correct page.

- Given the user is on any device, the the styling should be consistent and blend nicely with the rest of the existing page.

User Story #6.9

As a user, I would like to connect my spotify account

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add backend OAuth start endpoint | 2 hrs | Brice |
| Add callback to exchange code and store Spotify user ID + tokens | 3 hrs | Brice |
| Implement token refresh & secure storage | 2 hrs | Brice |
| Display on profile | 0.5 hr | Brice |
| Total Hours | 7.5 hrs |  |

Acceptance Criteria:

- Given a logged-in user, when they start Spotify connect and authorize, then their Harmoniq account is linked and UI shows "Connected"; refresh & access tokens are stored and usable by backend; user can disconnect and tokens are removed; errors produce clear user-facing messages.

User Story #6.10

As a user, I would like to import a playlist from my spotify account

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Backend endpoint to list user’s Spotify playlists | 2 hrs | Brice |
| frontend playlist picker + import confirmation modal | 2 hrs | Brice |
| Duplicate detection & mapping strategy | 2 hrs | Brice |
| handle rate-limiting/errors & tests | 1 hr | Brice |
| Total Hours | 7 hrs |  |

Acceptance Criteria:

- Given a connected Spotify account, when user opens import UI then they see their Spotify playlists; when they import a playlist then a corresponding playlist is created in their account with mapped tracks

- Songs not on the platform are added

- Import shows success/partial-fail summary.

User Story #7.1

As a user, I would like to suggest adding a song to the platform

| Task | Estimated Time | Owner |
| --- | --- | --- |
| "Add Song" form | 2 hrs | Brice |
| duplicate-detection / suggest existing matches | 2 hrs | Brice |
| queueing for review + contribution list for user | 2 hrs | Brice |
| Test | 1 hr | Brice |
| Total Hours | 7 hrs |  |

Acceptance Criteria:

- Given a logged-in user, when they submit a suggestion, then it is saved as a non-public proposal (not visible in search) and appears in their pending contributions list.

- Given a suggestion matches existing data, when submitted, the UI warns and links to possible matches.

- Given a Spotify-imported song, when it’s added via the Spotify import flow, then it is flagged spotify_import and proposals referencing it receive reduced rep impact and cannot cause negative rep.

User Story #7.2

As a user, I would like to suggest an edit to a song’s details

| Task | Estimated Time | Owner |
| --- | --- | --- |
| “Suggest Edit" UI with current values prefilled | 1 hr | Brice |
| backend proposal storage & diff snapshot | 2 hrs | Brice |
| show proposal status on song/contributor pages | 2 hrs | Brice |
| admin review notifications & queue integration | 1 hr | Brice |
| Test | 1 hr | Brice |
| Total Hours | 7 hrs |  |

Acceptance Criteria:

- Proposals include original + proposed values, proposer, timestamp, and reason.

- Proposals do not alter live song records until approved.

- Approval uses weighted votes (see reputation rules); proposals for spotify_import songs follow reduced-impact rules.

User Story #7.3

As a user, I would like to suggest a merge of two listings of a song

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Propose-merge UI to select records and pick master/resolution rules | 1 hr | Brice |
| backend merge-proposal storage and pre-merge simulation | 2 hrs | Brice |
| admin merge approval & merge executor that consolidates associations | 3 hrs | Brice |
| tests & data integrity checks | 1 hr | Brice |
| Total Hours | 7 hrs |  |

Acceptance Criteria:

- Users can propose merges with chosen canonical record and field mappings.

- Merge proposals are stored and visible to admins; merge executes only after required weighted approvals or admin action.

- After merge, all related relations (ratings, reviews, playlists) are re-linked to canonical record; an audit entry is created.

User Story #7.4

As a user, I would like to vote on edits

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add vote UI on proposal cards + undo/change vote | 1 hr | Brice |
| backend votes table and one-vote-per-user enforcement | 2 hrs | Brice |
| sort/rank proposals by weighted score in queue | 2 hrs | Brice |
| abuse protections & tests | 1.5 hrs | Brice |
| Total Hours | 6.5 hrs |  |

Acceptance Criteria:

- Logged-in users can cast/modify one vote per proposal.

- Vote totals show weighted counts; proposal state updates when weighted threshold reached.

- The client cannot submit duplicate votes and UI shows current user's vote.

User Story #7.5

As a user, I would like to report a contribution for abuse or incorrect content.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add “Report” action on proposals/contributions | 1 hr | Brice |
| backend reports model & endpoints | 1 hr | Brice |
| admin reports dashboard + actions and notifications | 2 hrs | Brice |
| reporter status updates + rate-limiting | 1 hr | Brice |
| testing | 1 hr | Brice |
| Total Hours | 6 hrs |  |

Acceptance Criteria:

- Users can file a report with category and details; report stores reporter metadata and timestamp.

- Admins can view, filter, and act on reports; reporters receive status updates.

- Repeated abusive reports trigger rate-limiting and auto-escalation.

User Story #7.6

As an admin, I would like to handle reports

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Build reports dashboard with filters/search | 2 hrs | Brice |
| implement actions (dismiss, remove content, ban user, escalate) and endpoints | 2 hrs | Brice |
| integrate with reputation adjustments & audit logs | 2 hrs | Brice |
| notifications for reporters and action tracing | 1 hr | Brice |
| Total Hours | 7 hrs |  |

Acceptance Criteria:

- Admins can triage reports, take actions that alter content or user status, and all actions are logged.

- Reputation adjustments occur per decision via rep rules, admins can override rep changes.

- Reporter sees action outcomes and timestamps.

User Story #7.7

As an admin, I would like to revert contributions

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Snapshot & audit storage for proposed/approved changes | 1 hr | Brice |
| revert execution endpoint that restores prior state | 1 hrs | Brice |
| admin UI to preview revert and confirm | 1 hr | Brice |
| post-revert integrity checks & tests, and rep adjustments | 2 hrs | Brice |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Admin can preview and revert a contribution; database state is restored and associations re-linked.

- Revert creates an audit entry with who reverted and why.

- Reputation adjustments are applied per revert rules; spotify_import-origin items do not trigger negative rep when reverted.

Total Hours Assigned

| Developer Name | Hours | Brief Overview |
| --- | --- | --- |
| Tristan Sze | 42 | Working on usability final touches for Harmoniq. This includes things like a FAQ page, tutorial page, and navbar/footer styling. Will also be working on improving the UI for our feed which will be the first page logged in users land on. |
| Thomas Snowden | 40 | Working on some administrator features and other features to make Harmoniq feel more complete. This will involve making it possible to have admin accounts that can delete and edit things along with ban and unban accounts. The other features are profile pictures, editing and liking reviews, and error messages for not logged in accounts. |
| Emily Vorng | 40 | Adding more to the recommendation engine to make it easier for the user to specify what songs they need from the recommendation. Adding ease of how the user can view the songs. |
| Jonas Langer | 41.5 | Adding more to the feed page such as friends reviews and playlists and trending reviews and playlists to make it feed more like a home page. Updating the “Listen Later” feature to make it work better. Adding artist and album pages to make it easier to navigate |
| Brice Sanford | 60 | Organizing crowdsourced information and manipulation of data along with spotify integration |

Remaining Backlog:

Functional Requirements:

Accounts

| ID | Function Requirement |
| --- | --- |
| 1.1 | As a user, I would like to create my own Harmoniq Account. |
| 1.2 | As a user, I would like to login via a Google Account. |
| 1.3 | As a user, I would like to be able to change/update my username. |
| 1.4 | As a user, I would like to be able to change/update my password. |
| 1.5 | As a user, I would like to be able to delete my account. |
| 1.6 | As an admin, I would like to have an account with administrator privileges. |
| 1.7 | As a user, I would like to see better errors when I am not logged in. |

Social Features

| ID | Function Requirement |
| --- | --- |
| 2.1 | As a user, I would like to be able to friend other people’s accounts. |
| 2.2 | As a user, I would like to see a list of users who have sent me friend requests. |
| 2.3 | As a user, I would like to be able to see a list of users who I have sent a friend request to. |
| 2.4 | As a user, I would like to be able to set privacy levels for my account. |
| 2.5 | As a user, I would like to be able to leave a like on songs |
| 2.6 | As a user, I would like to leave a review on songs. |
| 2.7 | As a user, I would like to be able to see other people’s reviews on songs through their profile. |
| 2.8 | As a user, I would like to see what songs other people like. |
| 2.9 | As a user, I would like to click on the profile of the review and view their profile. |
| 2.10 | As a user, I would like to see when the review was posted. |
| 2.11 | As a user, I would like to leave a star rating on a song. |
| 2.12 | As a user, I would like to delete a star rating on a song. |
| 2.13 | As a user, I would like to see mutual friends when visiting another profile. |
| 2.14 | As a user, I would like to see the average star rating on a song. |
| 2.15 | As a user, I would like to see what songs are trending based on recent likes and reviews. |
| 2.16 | As a user, I would like to see a personalized feed showing recent reviews and likes from people I’m friends with. |
| 2.17 | As a user, I would like to be able to search up other users by their usernames. |
| 2.18 | As a user, I would like to display my top 5 favorite songs on my profile. |
| 2.19 | As a user, I would like to be able to change my profile picture. |
| 2.20 | As a user, I would like to be able to edit my reviews. |
| 2.21 | As a user, I would like to be able to like a review. |
| 2.22 | As a user, I would like to see my friends recent reviews on my feed page |
| 2.23 | As a user, I would like to see which reviews are trending |
| 2.24 | As a user, I would like to see the most recent playlists created by my friends |
| 2.25 | As a user, I would like to see which playlists are trending |

Song Data

| ID | Function Requirement |
| --- | --- |
| 3.1 | As a user, I would like to be able to search up songs by title. |
| 3.2 | As a user, I would like to be able to search up songs by artists. |
| 3.3 | As a user, I would like to be able to search up songs by genre. |
| 3.4 | As a user, I would like to be able to search up songs by bpm. |
| 3.5 | As a user, I would like to be able to search up songs by song writers. |
| 3.6 | As a user, I would like to be able to search up songs by album. |
| 3.7 | As a user, I would like to be able to search up songs by singles by an artist. |
| 3.8 | As a user, I would like to be able to search up songs by star rating. |
| 3.9 | As a user, I would like to be able to search up and filter it by if it is listened to or not. |
| 3.10 | As a user, I would like to be able to search up and filter it by if it is liked. |
| 3.11 | As a user, I would like to be able to import a song with the song details. |
| 3.12 | As a user, I would like to be able to propose edits to a song's details if I uploaded it. |
| 3.13 | As a user, I would like to delete the song's details if I uploaded it. |
| 3.14 | As a user, I would like the form to tell me if the form is missing data. |
| 3.15 | As a user, I would like to be able to mark the song as listened to before or not. |
| 3.16 | As a user, I would like to be able to mark songs to listen to later. |
| 3.17 | As a user, I would like my listen to later songs to be in a special playlist. |
| 3.18 | As a user, I would like to view an artists page to see their albums and songs |
| 3.19 | As a user, I would like to view an albums page to see their songs |

Recommendation Engine

| ID | Function Requirement |
| --- | --- |
| 4.1 | As a user, I would like to be able to input a target song for the recommendation engine. |
| 4.2 | As a user, I would like to be able to filter similar songs by similar bpm. |
| 4.3 | As a user, I would like to be able to filter similar songs by song writers. |
| 4.4 | As a user, I would like to be able to filter similar songs by artist. |
| 4.5 | As a user, I would like to be able to filter similar songs by genre. |
| 4.6 | As a user, I would like to be able to filter similar songs by album. |
| 4.7 | As a user, I would like to be able to filter similar songs by star rating. |
| 4.8 | As a user, I would like a randomize button that gives me a random song. |
| 4.9 | As a user, I would like to mark whether the recommendation was helpful or not. |
| 4.10 | As a user, I would like to order my filters by importance level |
| 4.11 | As a user, I would like to be able to toggle songs that exactly fit the filters applied. |
| 4.12 | As a user, I would like to use the selected song for recommendations but add my own custom specifiers |

Playlists

| ID | Function Requirement |
| --- | --- |
| 5.1 | As a user, I would like to be able to create playlists so that I can organize songs. |
| 5.2 | As a user, I would like to be able to add or remove songs from playlists so that I can manage my collections. |
| 5.3 | As a user, I would like to be able to delete a playlist so that I can remove playlists I no longer use. |
| 5.4 | As a user, I would like to generate a playlist based on similar songs. |
| 5.5 | As a user, I would like to be able to add whole albums to my songs. |
| 5.6 | As a user, I would like to comment on and delete my comments from a playlist. |
| 5.7 | As a user, I would like to like or unlike a playlist. |
| 5.8 | As a user, I would like to navigate to the profile of the user who owns the playlist. |
| 5.9 | As a user, I would like to view the percentage of songs I’ve listened to in the playlist. |
| 5.10 | As a user, I would like to pin/unpin playlists on my profile. |
| 5.11 | As a user, I would like to order songs in my playlist |

Additional

| ID | Function Requirement |
| --- | --- |
| 6.1 | As a user, I would like to be able to easily share my profile via a unique link. |
| 6.2 | As a user, I would like to be able to visit a FAQ page where I can get answers to frequently asked questions. |
| 6.3 | As a user, I would like to be able to reference a tutorial so I can be more familiar with the app. |
| 6.4 | As a user, I would like to go to a homepage rather than the landing page |
| 6.5 | As a user, I would like dark mode :) |
| 6.6 | As a user, I would like wireframe loading so I can see the layout before the content is loaded |
| 6.7 | As a user, I would like to have an organized navbar to simplify the navigation process. |
| 6.8 | As a user, I would like to have a footer to simplify the navigation process |
| 6.9 | As a user, I would like to connect my spotify account |
| 6.10 | As a user, I would like to import a playlist from my spotify account |

Crowdsourcing

| ID | Function Requirement |
| --- | --- |
| 7.1 | As a user, I would like to suggest adding a song to the platform |
| 7.2 | As a user, I would like to suggest an edit to a song’s details |
| 7.3 | As a user, I would like to suggest a merge of two listings of a song |
| 7.4 | As a user, I would like to vote on contributions |
| 7.5 | As a user, I would like to report a contribution |
| 7.6 | As an admin, I would like to handle reports |
| 7.7 | As an admin, I would like to revert contributions |