Team 6

Jonas Langer

Thomas Snowden

Emily Vorng

Tristan Sze

Brice Sanford

langerj@purdue.edu

tsnowden@purdue.edu

evorng@purdue.edu

tsze@purdue.edu

bsanfor@purdue.edu

What went well?

We were able to implement a lot of the features that we wanted for the final sprint and polish existing ones we had rolled out in previous sprints. The user interface was streamlined to improve the user experience and we added many quality of life features that aim to make Harmoniq a competitive application. Overall, the group is very satisfied with what we were able to accomplish in this final sprint and over the course of the semester and end this semester feeling like we have learned a lot.

What did not go well?

Our communication could have been a little better towards the end of the project with a lot of group members being busy with their other classes and assignments. Lead to us having to put together our slides for review very close to the deadline when we could have done more planning and polishing in advance. We also had a few functionalities that we thought would be good to add to improve our website, but they ended up conflicting with other user stories we already had.

User Story # 1.6

As an admin, I would like to have an account with administrator privileges.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make certain accounts admin accounts | 2 hr | Thomas |
| Add ability to edit or delete any song | 2 hrs | Thomas |
| Add ability to ban and unban accounts | 7 hrs | Thomas |
| Make sure none of these features cause problems with other features | 3 hrs | Thomas |
| Total Hours | 14 hrs |  |

Completed:

- Admin accounts exist and have the ability to do things normal users can’t like:

  - Manually edit and delete songs

  - Delete reviews and comments

  - Ban users

  - Accept and revert song changes

- Users that are banned are informed of this and have limited access to features

User Story # 1.7

As a user, I would like to see better errors when I am not logged in.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| All buttons that need a logged in account to use give an error about that to unlogged in accounts | 3 hrs | Thomas |
| Make sure does not cause problems with logged in accounts | 2 hrs | Thomas |
| Total Hours | 5 hrs |  |

Completed:

- Made it so buttons that are not usable when not logged in do not appear or give a message saying they need to login

User Story # 2.19

As a user, I would like to be able to change my profile picture.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add buttons for changing profile picture | 1 hr | Thomas |
| Add place to store profile pictures in the database | 4 hrs | Thomas |
| Make sure multiple file types work without error | 2 hrs | Thomas |
| Make sure profile picture shows up in all locations it should correctly | 3 hrs | Thomas |
| Total Hours | 10 hrs |  |

Completed:

- It is possible to go to the setting and upload a profile picture

- This profile picture will show up throughout website when account is shown

User Story # 2.20

As a user, I would like to be able to edit my reviews.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add a button for editing a review | 1 hr | Thomas |
| Change data in the database | 2 hrs | Thomas |
| Make sure the edit appears correctly | 2 hrs | Thomas |
| Make sure the edit is the correct format | 1 hr | Thomas |
| Total Hours | 6 hrs |  |

Completed:

- There is now an edit button next to user’s reviews that they can click to edit their review

- Has same limitations as making a review

User Story # 2.21

As a user, I would like to be able to like a review.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add a button for liking a review | 1 hr | Thomas |
| Add spot to record likes for reviews in the database | 2 hrs | Thomas |
| Make sure the likes appear on reviews correctly | 2 hrs | Thomas |
| Total Hours | 5 hrs |  |

Completed:

- There is now a like button next to user’s reviews that will reflect if it has been clicked before and by how many people have clicked it

User Story # 2.22

As a user, I would like to see my friends recent reviews on my feed page

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to fetch recent reviews from friends | 2 hr | Jonas |
| Update feed UI to display recent friend reviews | 3 hrs | Jonas |
| Update feed UI to display which friend created the playlist and when | .5 hrs | Jonas |
| Test friend review feed functionally and UI | 1 hr | Jonas |
| Total Hours | 6.5 hrs |  |

Completed:

- Users can see the 6 most recent reviews created by their friends on their feed page

- If a user has no friends it will display a message telling them to add friends

- If a user is not logged in they will see a message telling them to login on the feed page

User Story # 2.23

As a user, I would like to see which reviews are trending

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to calculate which reviews are trending | 2 hrs | Jonas |
| Implement backend endpoint to fetch the trending reviews | 1 hr | Jonas |
| Update feed UI to display trending reviews | 1 hr | Jonas |
| Test trending review feed functionally and UI | 1 hr | Jonas |
| Total Hours | 5 hrs |  |

Completed:

- Users can see the 8 most trending reviews created by users, reviews by private accounts are excluded from this.

- If a user is not logged in they will see a message telling them to login on the feed page

User Story # 2.24

As a user, I would like to see the most recent playlists created by my friends

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to fetch recent playlists from friends | 2 hrs | Jonas |
| Update feed UI to display recent friend playlists | 2 hrs | Jonas |
| Update feed UI to display which friend created the playlist and when | .5 hrs | Jonas |
| Test friends playlist feed functionally and UI | 1 hr | Jonas |
| Total Hours | 5.5 hrs |  |

Completed:

- Users can see the 8 most recent playlist created by their friends on their feed page

- If a user has no friends it will display a message telling them to add friends

- If a user is not logged in they will see a message telling them to login on the feed page

User Story # 2.25

As a user, I would like to see which playlists are trending

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to calculate which playlists are trending | 2 hrs | Jonas |
| Implement backend endpoint to fetch the trending playlists | 1 hr | Jonas |
| Update feed UI to display trending playlists | 1 hr | Jonas |
| Test trending review playlists functionally and UI | 1 hr | Jonas |
| Total Hours | 5 hr |  |

Completed:

- Users can see the 8 most trending playlists created by users, playlists by private accounts are excluded from this.

- If a user is not logged in they will see a message telling them to login on the feed page

User Story # 3.17

As a user, I would like my listen to later songs to be in a special “Listen Later” playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement logic to create a “Listen Later” playlist for every user | 1 hr | Jonas |
| Update backend logic to add or remove songs from the playlist | 3 hrs | Jonas |
| Update UI to say “Listen Later” instead of “Listen to” and add playlist to profile page | 1 hr | Jonas |
| Ensure playlist can not be deleted, renamed, and is not displayed with normal playlist | 2 hrs | Jonas |
| Test adding and removing songs from playlist | 1 hr | Jonas |
| Test that users cannot delete, or edit playlist, and that it does not appear with normal playlists | .5 hrs | Jonas |
| Total Hours | 8.5 hrs |  |

Completed:

- All users have a “Listen Later” playlist that they can not delete or edit, and appears in a different spot from normal playlists.

- A user can add to the playlist by clicking the “Listen Later” button on a song, or remove by clicking the button if it's already added.

- Changing this makes the “Listen Later” section feel more apart of the rest because it looks the same as a playlist now

User Story # 3.18

As a user, I would like to view an artists page to see their albums and songs

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to fetch an artist's songs and albums | 2 hrs | Jonas |
| Create UI to display the artist’s songs and their albums | 2 hrs | Jonas |
| Test the artist page for correct songs and albums | 1 hr | Jonas |
| Total Hours | 5 hrs |  |

Completed:

- A user can click on an artists name and be taken to their page, where they see an artists trending songs, and their albums

- A user can also add a song to their Listen Later, Listened, or Like it from this page using the buttons on each song.

User Story # 3.19

As a user, I would like to view an albums page to see their songs

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend logic to fetch an album’s songs | 1 hr | Jonas |
| Create UI to display the album’s songs | 2 hrs | Jonas |
| Add buttons to “Like”, “Listen Later”, “Listened” for each song | 2 hrs | Jonas |
| Test the album page for correct songs | 1 hr | Jonas |
| Total Hours | 6 hrs |  |

Completed:

- A user can click on an album name and be taken to its page, where they see all the songs in an album.

- A user can also add a song to their Listen Later, Listened, or Like it from this page using the buttons on each song.

User Story #4.5

As a user, I would like to be able to filter similar songs by genre.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by genre button. | 1 hr | Emily |
| Access songs that are listed under the same genre from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Upon clicking on the sort by genre button, songs will be sorted on whether or not they have the same genre.

- When clicking on the button again, the songs will no longer be sorted by genre.

- This filter can be stacked with other filter buttons.

User Story #4.7

As a user, I would like to be able to filter similar songs by star rating

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add sort by star rating button. | 1 hrs | Emily |
| Access songs that have a similar star rating from the database. | 2 hrs | Emily |
| Display all matching songs | 1 hrs | Emily |
| Update the data displayed for each song | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Completed:

- Upon clicking on the sort by genre button, songs will be sorted on whether or not they have the same star rating.

- When clicking on the button again, the songs will no longer be sorted by star rating.

- This filter can be stacked with other filter buttons.

User Story #4.9

As a user, I would like to mark whether the recommendation was helpful or not.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add the recommendation button | 1 hrs | Emily |
| Add to the database the users recommendation and update the total average for the songs recommendation score. | 3 hrs | Emily |
| Update the song display | 1 hrs | Emily |
| Add the average score to the display. | 2 hrs | Emily |
| Total Hours | 7 hrs |  |

Completed:

- There is now a mark as a useful recommendation button. There is also a counter next to each of the songs.

- The user is able to add and remove the recommendation score to any of the songs.

- Upon a refresh the recommendation score songs move up or down depending on their score.

Uncompleted:

- There was an oversight on keeping the recommendation score to be for that specific target song, and how to deal with it if it was an empty song.

- The database would incorrectly store the current recommendation score.

User Story #4.10

As a user, I would like to order my filters by importance level

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Change the filter display to drag and drop | 2 hrs | Emily |
| Change the order of displayed songs | 3 hrs | Emily |
| Add visual indicators of the matching characteristics | 2 hrs | Emily |
| Show songs that don’t match all the characteristics but a few of them | 3 hrs | Emily |
| Total Hours | 10 hrs |  |

Uncompleted:

- This story was removed since added previously when the songs were sorted by bpm, the songs that matched the bpm would be the highest up, and it would conflict with that sorting system.

- There was also the recommendation system that would move the songs up or down based on how similar it was to that song in story 4.9, which would have interfered with this sorting method.

User Story #4.11

As a user, I would like to be able to toggle songs that exactly fit the filters applied.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add toggle UI | 1 hr | Emily |
| Change the songs display depending on the filters applied | 2 hr | Emily |
| Total Hours | 3 hrs |  |

Completed:

- There is now a button that will make sure that the fields are exact in matching rather than approximations, applied specifically to star rating, bpm, song writer, and genre.

User Story #4.12

As a user, I would like to use the selected song for recommendations but add my own custom specifiers

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add custom entry field | 2 hrs | Emily |
| Add song data adjustment field | 3 hrs | Emily |
| Change the songs that are pulled from the database | 3 hrs | Emily |
| Implement a reset button to default settings | 2 hrs | Emily |
| Total Hours | 10 hrs |  |

Completed:

- There are now override fields to input your own data that overrides the target song’s data for specific fields. When filters are applied, they use the data in the override box.

- There is also a reset field that clears the override fields.

- There is also button on the select song section that allows the user to use an “empty song” as their target song.

User Story #6.2

As a user, I would like to be able to visit a FAQ page where I can get answers to frequently asked questions.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design FAQ page layout | 2 hrs | Tristan |
| Write FAQs and create list of answers for each | 4 hrs | Tristan |
| Implement routing to FAQ page | 1 hr | Tristan |
| Style FAQ page to be neatly formatted and match existing app theme | 3 hrs | Tristan |
| Total Hours | 10 hrs |  |

Completed:

- Through the navbar users can navigate to the help section which has a FAQ page linked. On this page questions are divided into appropriate categories and their responses appear in dropdowns. At the bottom of the page users can submit remaining questions directly to our team.

User Story #6.3

As a user, I would like to be able to reference a tutorial so I can be more familiar with the app.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create tutorial content and organize in intuitive manner | 6 hrs | Tristan |
| Implement routing to tutorial page | 2 hr | Tristan |
| Ensure tutorial styling is neat, easy to follow, and matches existing themes on app | 4 hrs | Tristan |
| Total Hours | 12 hrs |  |

Completed:

- Through the navbar users can navigate to the help section which has a tutorial page linked. On this page users can get a brief introduction on how they can use Harmoniq effectively. If they are confused, they can be redirected to our FAQ page for assistance

User Story #6.4

As a user, I would like to go to a homepage rather than the landing page

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Setup routing to the feed page | 2 hrs | Tristan |
| Add styling components to the homepage | 4 hrs | Tristan |
| Ensure content reflects the user’s friends recent activities | 2 hrs | Tristan |
| Total Hours | 8 hrs |  |

Completed:

- When a user is logged instead of redirecting them to the landing page they will be redirected to their feed. The feed matches styling of rest of app and lets them catch up on activity they may have missed.

User Story #6.7

As a user, I would like to have an organized navbar to simplify the navigation process.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create organize navbar styling | 3 hrs | Tristan |
| Ensure routing goes to proper pages | 2 hrs | Tristan |
| Add responsive behavior | 2 hrs | Tristan |
| Total Hours | 7 hrs |  |

Completed:

- At the top of every page, users can access the navbar which simplifies their navigation process across the app. Users accessing the app through their mobile device has a compressed version of the navbar for simplicity.

User Story #6.8

As a user, I would like to have a footer to simplify the navigation process

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Design footer layout with links to relevant pages | 2 hrs | Tristan |
| Add footer to all pages on site | 1 hr | Tristan |
| Style footer to match theme | 2 hrs | Tristan |
| Total Hours | 5 hrs |  |

Completed:

- At the bottom of every page, users can access the footer which has helpful links for navigation across the app. Users accessing the app on mobile device have a clean view of the footer as well.

User Story #6.9

As a user, I would like to connect my spotify account

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add backend OAuth start endpoint | 2 hrs | Brice |
| Add callback to exchange code and store Spotify user ID + tokens | 3 hrs | Brice |
| Implement token refresh & secure storage | 2 hrs | Brice |
| Display on profile | 0.5 hr | Brice |
| Total Hours | 7.5 hrs |  |

Completed:

- Account can be integrated with spotify in settings

- Errors are shown

- A tag is displayed on the user’s profile adhering to privacy settings

- Enables spotify features

User Story #6.10

As a user, I would like to import a playlist from my spotify account

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Backend endpoint to list user’s Spotify playlists | 2 hrs | Brice |
| frontend playlist picker + import confirmation modal | 2 hrs | Brice |
| Duplicate detection & mapping strategy | 2 hrs | Brice |
| handle rate-limiting/errors & tests | 1 hr | Brice |
| Total Hours | 7 hrs |  |

Completed:

- A user can add a playlist by importing one from spotify

- It differentiates exact matches and finds close ones if not available and allows user to select

User Story #7.1

As a user, I would like to suggest adding a song to the platform

| Task | Estimated Time | Owner |
| --- | --- | --- |
| "Add Song" form | 2 hrs | Brice |
| duplicate-detection / suggest existing matches | 2 hrs | Brice |
| queueing for review + contribution list for user | 2 hrs | Brice |
| Test | 1 hr | Brice |
| Total Hours | 7 hrs |  |

Completed:

- A user can create a proposal by entering a song’s details

User Story #7.2

As a user, I would like to suggest an edit to a song’s details

| Task | Estimated Time | Owner |
| --- | --- | --- |
| “Suggest Edit" UI with current values prefilled | 1 hr | Brice |
| backend proposal storage & diff snapshot | 2 hrs | Brice |
| show proposal status on song/contributor pages | 2 hrs | Brice |
| admin review notifications & queue integration | 1 hr | Brice |
| Test | 1 hr | Brice |
| Total Hours | 7 hrs |  |

Completed:

- A user can create a proposal by editing existing listings or adding more details

User Story #7.3

As a user, I would like to suggest a merge of two listings of a song

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Propose-merge UI to select records and pick master/resolution rules | 1 hr | Brice |
| backend merge-proposal storage and pre-merge simulation | 2 hrs | Brice |
| admin merge approval & merge executor that consolidates associations | 3 hrs | Brice |
| tests & data integrity checks | 1 hr | Brice |
| Total Hours | 7 hrs |  |

Completed:

- A user can open a proposal to merge two song listings

- Ui to open song search to merge with to another song listing

User Story #7.4

As a user, I would like to vote on edits

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add vote UI on proposal cards + undo/change vote | 1 hr | Brice |
| backend votes table and one-vote-per-user enforcement | 2 hrs | Brice |
| sort/rank proposals by weighted score in queue | 2 hrs | Brice |
| abuse protections & tests | 1.5 hrs | Brice |
| Total Hours | 6.5 hrs |  |

Completed:

- A user can vote to approve or reject on open proposals made by other users

User Story #7.5

As a user, I would like to report a contribution for abuse or incorrect content.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add “Report” action on proposals/contributions | 1 hr | Brice |
| backend reports model & endpoints | 1 hr | Brice |
| admin reports dashboard + actions and notifications | 2 hrs | Brice |
| reporter status updates + rate-limiting | 1 hr | Brice |
| testing | 1 hr | Brice |
| Total Hours | 6 hrs |  |

Completed:

- Users can select to report a proposal and select a reason as to why

User Story #7.6

As an admin, I would like to handle reports

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Build reports dashboard with filters/search | 2 hrs | Brice |
| implement actions (dismiss, remove content, ban user, escalate) and endpoints | 2 hrs | Brice |
| integrate with reputation adjustments & audit logs | 2 hrs | Brice |
| notifications for reporters and action tracing | 1 hr | Brice |
| Total Hours | 7 hrs |  |

Completed:

- There is an admin dashboard where admins can deal with user reports

User Story #7.7

As an admin, I would like to revert contributions

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Snapshot & audit storage for proposed/approved changes | 1 hr | Brice |
| revert execution endpoint that restores prior state | 1 hrs | Brice |
| admin UI to preview revert and confirm | 1 hr | Brice |
| post-revert integrity checks & tests, and rep adjustments | 2 hrs | Brice |
| Total Hours | 5 hrs |  |

Completed:

- An admin can view contributions on their dashboard and revert approved ones

How should you improve?

As we mentioned, our communication at the end was a little lacking and we should have made sure everyone had all of their stories done so we could patch work where needed. In addition, we could have done more preparations for the final sprint presentation, polishing both our slides and our story walkthrough. But overall, it went pretty well and we are happy with how the project turned out.