Team 6

Jonas Langer

Thomas Snowden

Emily Vorng

Tristan Sze

Brice Sanford

langerj@purdue.edu

tsnowden@purdue.edu

evorng@purdue.edu

tsze@purdue.edu

bsanfor@purdue.edu

Sprint Overview:

Sprint one will be dedicated to creating the structure of our website. For this sprint we will be laying the ground work functions such as creating account features as well as inputting the songs into our database. We will also focus on being able to search through the songs in our database using their various characteristics, as well as adding any songs missed. By the end of this sprint, a user should be able to create an account, access the song database, edit some song details, and visit the profiles of other users.

Scrum Master: Thomas Snowden

Meeting Schedule:

Monday: 2:30 pm

Friday: 2:00 pm

Risks and Challenges:

- Orienting ourselves in the repository with our various git branches and ensuring everyone is on the same page in regards to who is working on what

- Setting up the database for the project and ensuring everyone has the proper .env to access and update resources

- Learning the Google API to allow users to perform sign on through their associated google account.

- Ensuring all developers have consistent local development environments (versioning, dependencies, etc)

User Story #1

As a user, I would like to create my own Harmoniq Account

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make UI for account creation | 3 hrs | Thomas |
| Set up database to store account information | 5 hrs | Thomas |
| Set up database to receive account information | 1 hr | Thomas |
| Test that account is created and with correct information | 2 hrs | Thomas |
| Total Hours | 11 hrs |  |

Acceptance Criteria:

- Given user is able to make it to a page that asks for a valid google account

- Given user logs into google account that is valid and gets that account added to the database

- Given user is shown an error message when they do not have a valid google account

User Story #2

As a user, I would like to login via a Google Account.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make UI for login | 3 hrs | Thomas |
| Get information from database | 4 hrs | Thomas |
| Check that information is correct and send errors | 2 hrs | Thomas |
| Test that accounts can be logged into | 2 hrs | Thomas |
| Total Hours | 11 hrs |  |

Acceptance Criteria:

- Given user is able to go to a login page where they can log into their google account

- Given user puts in a google account that is correct and logs into their account

- Given user is shown an error message if the account information is incorrect

- Given user is asked to create an account if information is incorrect

User Story #3

As a user, I would like to be able to change/update my username.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make UI for users to edit their username | 3 hrs | Thomas |
| Validate the new username (unique, valid length, valid characters) | 1 hr | Thomas |
| Display success or error message if new username is valid or not | 1 hr | Thomas |
| Update the new username in database if valid | 1 hr | Thomas |
| Test both valid and invalid usernames to ensure all functions works | 2 hrs | Thomas |
| Total Hours | 8 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I navigate to account settings I should see an option to edit my username

- Given I enter a valid and unique username name, when I submit it, I should see a success message that my username updated

- Given I enter an invalid or not unique username name, when I submit it, I should see an error message that my username did not update

- Given I receive the success message, when I refresh my username should be updated to the new one on my account

User Story #4

As a user, I would like to be able to change/update my password.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make UI for users to edit their password | 1 hr | Thomas |
| Validate the current password and ensure new password follows security requirements | 1 hr | Thomas |
| Display success or error message if new password is valid or not | 1 hrs | Thomas |
| Update the new password in database if valid | 1 hrs | Thomas |
| Test both valid and invalid passwords to ensure all functions works | 2 hr | Thomas |
| Total Hours | 8 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I navigate to account settings I should see an option to edit my password

- Given I enter my valid current password and valid new password, when I submit it, I should see a success message that my password updated

- Given I enter incorrect current password, when I submit it, I should see an error message that my password is incorrect

- Given I enter a password that does not meet the security requirements, when I submit, I should see an error message that my new password is not valid

- Given I successfully update my password, the next time I login I should use the new password.

User Story #5

As a user, I would like to be able to delete my account.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Make UI for users to delete their accounts | 1 hr | Jonas |
| Implement user confirmation before account deletion | 1 hr | Jonas |
| Display success or error message if account is deleted or not | .5 hrs | Jonas |
| Implement backend logic to delete the user’s account and all information from the database | 1 hr | Jonas |
| Test account deletion and that user information correctly is deleted | 1 hr | Jonas |
| Total Hours | 4.5 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I navigate to account settings, I should see an option to delete my account

- Given I select the delete account option, I should receive a prompt to enter my password and confirm deletion

- Given I enter the incorrect password, when I submit, I should receive an error message and my account should not be deleted

- Given I enter the correct password, when I submit, I should receive a success message, be logged out, and sent make to sign up screen

- Given I deleted my account, when I try to log back in, I should not be able to, and all my data is deleted

User Story #6

As a user, I would like to be able to friend other people’s accounts

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create the relational schema to manager relations between users | 2 hrs | Tristan |
| Add follow/unfollow button to profile page | 3 hrs | Tristan |
| Add logic to prevent self-follow | 1 hr | Tristan |
| Allow users to cancel their pending follow requests | 1 hr | Tristan |
| Test following/unfollowing and ability to cancel a pending friend request. | 2 hr | Tristan |
| Total Hours | 9 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I visit another user’s page and follow them, then that user will be able to see my request in their profile.

- Given I am already following a user, when I click “Unfollow” then the relationship is removed and I no longer appear in their followers list.

- Given I have requested to follow an account and the request has not yet been accepted, when I visit their profile, then the interface displays a pending status that I can use to cancel my request.

User Story #7

As a user, I would like to see a list of users who have sent me friend requests

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create a UI component to display list of pending friend requests with ability to accept/reject them | 3 hrs | Tristan |
| Implement an endpoint to fetch all the pending friend requests for a given user | 3 hrs | Tristan |
| Test fetching of friend requests and ability to accept/reject them from menu | 2 hr | Tristan |
| Total Hours | 8 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I navigate to the friend requests page, then I see a list of all pending requests sent to me.

- Given I am on the friend requests page, when I click accept, then that person is removed from my request list and appears in my friends list.

- Given I am on the friend requests page, when I click reject, then that person is removed from my request list and does not appear in my friends list.

- Given I have no pending friend requests, when I visit the page, then I see a message indicating I have no incoming friend requests.

User Story #8

As a user, I would like to be able to see a list of users who I have sent a friend request to.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create a UI component to display list of outgoing friend requests with ability to cancel them | 3 hrs | Tristan |
| Implement an endpoint to fetch all friend requests sent by this user | 3 hrs | Tristan |
| Test fetching of sent requests and ability to cancel requests | 2 hr | Tristan |
| Total Hours | 8 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I visit the sent requests page, then I see a list of all pending friend requests I have sent

- Given I have not sent any friend requests, when I visit the page, then the site displays a clear message that there are no outgoing requests.

- Given I am on the outgoing requests page, when I cancel a pending request, then it is removed from my list of outgoing requests.

User Story #9

As a user, I would like to be able to set privacy levels for my account.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add backend logic to restrict profile access based on privacy level and follow status. | 3 hrs | Tristan |
| Include privacy field in the users table | 1 hr | Tristan |
| Create component in account settings to allow users to change their privacy level | 3 hrs | Tristan |
| Test to verify privacy updates persist and access control works as expected | 3 hrs | Tristan |
| Total Hours | 10 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I navigate to my account settings, then I can view and modify my privacy level

- Given my account is set to public, when another user visits my profile, then they can view my content

- Given my account is set to private, when another user who does not follow me visits my profile, then access to my content is restricted.

User Story #21

As a user, I would like to be able to search up songs by title.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement a search bar feature. | 2 hrs | Emily |
| Implement a search by feature. | 2 hrs | Emily |
| Access song names from the database. | 3 hrs | Emily |
| Show all songs that contain the keyword. | 2 hrs | Emily |
| Add a selection feature of the song. | 1 hrs | Emily |
| Total Hours | 10 hrs |  |

Acceptance Criteria

- Given the user clicks on the search bar, the user can type in it.

- Given the user clicks the search by feature, all the ways that the user can search by will be shown with a drop down menu.

- By default the search bar will search by title.

- Given the user searches for a keyword, the website will display all songs that contain that keyword.

- Given the user selects the song, redirect the user to that song’s data page.

User Story #22

As a user, I would like to be able to search up songs by artists.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Add the artist search feature to the search by feature. | 1 hrs | Emily |
| Access song artists from the database. | 2 hrs | Emily |
| Display all songs created by that artist. | 1 hrs | Emily |
| Update the data displayed for each song. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria

- Given the user clicks on the search by feature, the option to search by artist will appear.

- Given the user types in an artist's name, songs written by that artist will appear.

- Given the user is searching for an artist, the song name will appear, but the artist name is visually indicated underneath it, and bolded.

User Story #23

As a user, I would like to be able to search up songs by genre.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the genre search feature to the search by feature. | 1 hrs | Emily |
| Access song genre from the database. | 2 hrs | Emily |
| Display all songs under that genre. | 1 hrs | Emily |
| Update the data displayed for each song. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria

- Given the user clicks on the search by feature, the option to search by genre will appear.

- Given the user types in a genre, songs under that genre will appear.

- Given the user searches, the genre is bolded under the song.

- Given the user presses search, the songs will appear in alphabetical order.

User Story #24

As a user, I would like to be able to search up songs by bpm.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the bpm search feature to the search by feature. | 1 hrs | Emily |
| Access song bpm from the database. | 2 hrs | Emily |
| Display all songs under that bpm. | 1 hrs | Emily |
| Update the data displayed for each song. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria

- Given the user clicks on the search by feature, the option to search by bpm will appear.

- Given the user types in a bpm, songs under that bpm will appear.

- Given the user searches, the bpm is bolded under the song.

- Given the user presses search, the songs will appear in alphabetical order.

User Story #25

As a user, I would like to be able to search up songs by song writers.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the song writer search feature to the search by feature. | 1 hrs | Emily |
| Access song genre from the database. | 2 hrs | Emily |
| Display all songs under that song writer. | 1 hrs | Emily |
| Update the data displayed for each song. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria

- Given the user clicks on the search by feature, the option to search by song writer will appear.

- Given the user types in a song writer, songs under that bpm will appear.

- Given the user searches, the song writer is bolded under the song.

- Given the user presses search, the songs will appear in alphabetical order.

User Story #26

As a user, I would like to be able to search up songs by album.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the album search feature to the search by feature. | 1 hrs | Emily |
| Access song albums from the database. | 2 hrs | Emily |
| Display all songs under that album. | 1 hrs | Emily |
| Update the data displayed for each song. | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria

- Given the user clicks on the search by feature, the option to search by album will appear.

- Given the user types in an album name, songs in that album will appear.

- Given the user searches, the album is bolded under the song.

- Given the user presses search, the songs will appear in alphabetical order.

User Story #27

As a user, I would like to be able to search up songs by singles by an artist.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add the ‘singles by an artist’ search feature to the search by feature. | 1 hrs | Emily |
| Access singles from the database. | 1 hrs | Emily |
| Display singles made by that artist. | 2 hrs | Emily |
| Total Hours | 4 hrs |  |

Acceptance Criteria

- Given the user clicks on the search by feature, the option to search by ‘singles by an artist’ will appear.

- Given the user types in an artist’s name, singles by that artist will appear.

- Given the user presses search, the songs will appear in alphabetical order.

User Story #31

As a user, I would like to be able to import a song with the song details.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create UI form components to input song details. (title, artist, album, genre, bpm, release date) | 2 hrs | Jonas |
| Validate all fields and ensure that required data is entered | 1 hr | Jonas |
| Implement backend database to receive the song and store it. | 2 hrs | Jonas |
| Check database for duplicate songs and prevent duplicates from being added to the database | 1 hrs | Jonas |
| Display success or error message depending on if the song was added or not | .5 hrs | Jonas |
| Test importing both valid and invalid songs | 1 hr | Jonas |
| Total Hours | 7.5 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I select import a song, I should see a form with the required fields of title, artist, album, genre, bpm, release date.

- Given I enter valid song details, when I submit, I should receive a success message and be able to see the song in the database

- Given I enter invalid or incomplete details, when I submit, I should receive an error message and the song should not be added

- Given I enter an already existing song, when I submit, I should receive an error message and the song should not be added

User Story #32

As a user, I would like to be able to propose edits to a song's details if I uploaded it.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create UI component for allowing users to edit songs they uploaded | 1 hr | Jonas |
| Create form component pre-existing data for the user to edit | 1 hr | Jonas |
| Validate that the new input is correct in form | 1 hr | Jonas |
| Update the song in the database | 1 hr | Jonas |
| Check database for duplicate songs and prevent duplicates from being added to the database | .5 hr | Jonas |
| Display success or error message depending on if the song was added or not | .5 hrs | Jonas |
| Test importing both valid and invalid songs | 1 hr | Jonas |
| Total Hours | 6 hrs |  |

Acceptance Criteria:

- Given I am logged in and uploaded a song, when I navigate to a song, I should see an option to edit the song.

- Given I select edit the song, when the form appears, I should see the pre-existing song data

- Given I modify the data with valid changes, when I submit, I should see a success message, and the song is updated

- Given I modify the data with invalid changes, when I submit, I should see an error message, and the song is not updated

- Given I am not the uploader of a song, when I navigate to a song, I should not see an option to edit the song.

User Story #33

As a user, I would like to delete the song's details if I uploaded it.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create UI component for allowing users to delete songs they uploaded | 1 hr | Jonas |
| Implement confirmation popup to prevent accidental deletion | .5 hr | Jonas |
| Implement backend logic to delete the song and its details from the database | 1 hr | Jonas |
| Implement backend logic to delete all related data is deleted successfully (likes, reviews, listens, etc) | 2 hrs | Jonas |
| Display success or error message depending on if the song was deleted or not | .5 hr | Jonas |
| Test deleting songs and verify that all information is deleted when song is | 1 hr | Jonas |
| Total Hours | 6 hrs |  |

Acceptance Criteria:

- Given I am logged in and uploaded a song, when I navigate to a song, I should see an option to delete the song.

- Given I select delete the song, when the confirmation popup appears, I should be able to confirm or cancel

- Given I delete the song, when it is deleted in the database, I should see a success message and the song should not be available to view

- Given the song has additional data, likes, reviews, etc.., when it is deleted, they should also be removed from the database.

- Given I am not the uploader of a song, when I navigate to a song, I should not see an option to delete the song.

User Story #34

As a user, I would like the form to tell me if the form is missing data.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement frontend validation to detect when the form has missing fields | 1 hr | Jonas |
| Display an error message next to the missing fields | 1 hr | Jonas |
| Implement backend validation to detect and prevent incomplete submissions | 1 hr | Jonas |
| Test adding songs into form with missing data, test both backend and frontend | 1 hr | Jonas |
| Total Hours | 4 hrs |  |

Acceptance Criteria:

- Given I am filling out a song form, when I submit with data left out, I should receive an error message next to the field with an error

- Given I am filling out a song form, when I submit with multiple fields with data left, I should receive an error message next to all fields with an error

- Given I correct the missing fields, when I submit, the error should go away and the form should submit

- Given I enter correct information, when I submit, there should be no error and the form should submit

User Story #35

As a user, I would like to be able to mark the song as listened to before or not.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement frontend UI button to mark a song as listen to | 1 hr | Jonas |
| Implement backend logic to store the a user listened marked a song as listened and when | 1 hr | Jonas |
| Update the UI button when it is marked as listened to so the user can tell | 1 hr | Jonas |
| Track and display the total number of listeners for each song | 1 hr | Jonas |
| Test that a user can add a song as listened to and that the total is correct | 1 hr | Jonas |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given I am logged in and viewing a song, when I mark as listened, the UI should update to show I’ve listened

- Given I have previously marked a song as listened, when I return, I should still the UI showing it as listened

- Given I unmark a song as listened, I should see the UI go back to the original unlisted version

- Given I view a song’s page, when I check, I should see the total number of people that have marked it as listened

User Story #36

As a user, I would like to be able to mark songs to listen to later.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement frontend UI button to mark a song as listen to later | 1 hr | Jonas |
| Implement backend logic to store the a user wants to listen to a song later | 1 hr | Jonas |
| Update the UI button when it is marked as listen to later so the user can tell | 1 hr | Jonas |
| Create a page to see which songs a user wants to listen to later | 2 hr | Jonas |
| Test that a user can add a song as listen to later and that they have a page they can view | 1 hr | Jonas |
| Total Hours | 6 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I view a song, I should be given the option to add it as listen to later

- Given I have already added a song as listen to later, I when I select the UI again, it should be changed make to original and remove from listen to later

- Given I have a song as listen to later, when I add it as listened, it should automatically be removed from listen to later

- Given I mark a song as listen to later, when I given the listen to later page, I should see it added and all the other listen to later songs

User Story #37

As a user, I would like to be able to input a target song for the recommendation engine.

| Task | Estimated Time |  |
| --- | --- | --- |
| Add a search for the recommendation engine. | 2 hrs | Emily |
| Access the songs from the database. | 1 hrs | Emily |
| Add a selection function. | 2 hrs | Emily |
| Access the songs data from the database | 1 hrs | Emily |
| Total Hours | 5 hrs |  |

Acceptance Criteria

- Given the user clicks on the recommendation engine there will be a search bar.

- Given the user uses the search bar, there will be a drop down menu for the various categories that the user can search by.

- Given that the user selects the song, the song’s properties will be displayed at the top.

User Story #46

As a user, I would like to be able to create playlists so that I can organize songs.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create database schema/table for playlists (playlist id, owner id, name, visibility, timestamps) | 1 hr | Brice |
| Implement backend endpoint to create a playlist | 2 hrs | Brice |
| Create UI component/modal to create a new playlist | 3 hrs | Brice |
| Validate playlist name (required, length, uniqueness per user) | 1 hr | Brice |
| Display success or error message after creation | 0.5 hr | Brice |
| Test playlist creation with valid and invalid inputs | 1 hr | Brice |
| Total Hours | 8.5 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I navigate to my profile or playlists page, I should see an option to create a new playlist

- Given I enter a valid playlist name and submit, then the playlist should be created and visible on my profile

- Given I submit without a playlist name or with an invalid name, then I should see an error message and the playlist should not be created

- Given the playlist is created successfully, when I refresh the page, the playlist should persist

User Story #47

As a user, I would like to be able to add or remove songs from playlists so that I can manage my collections.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create relational schema/table linking playlists to songs | 1 hr | Brice |
| Implement backend endpoints to add a song to a playlist | 2 hrs | Brice |
| Implement backend endpoints to remove a song from a playlist | 1.5 hrs | Brice |
| Add UI controls (add to playlist / remove from playlist) on song and playlist page | 2 hrs | Brice |
| Prevent duplicate songs from being added to the same playlist | 0.5 hr | Brice |
| Test adding and removing songs from playlists | 1.5 hrs | Brice |
| Total Hours | 8.5 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I view a song, I should have an option to add it to one of my playlists

- Given I add a song to a playlist, then the song should appear in that playlist

- Given the song already exists in the playlist, when I attempt to add it again, then I should see an error or disabled option

- Given I remove a song from a playlist, then it should no longer appear in that playlist

User Story #48

As a user, I would like to be able to delete a playlist so that I can remove playlists I no longer use.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Implement backend endpoint to delete a playlist | 1.5 hrs | Brice |
| Cascade delete or clean up playlist–song relationships | 1 hr | Brice |
| Add delete playlist button to playlist UI | 0.5 hr | Brice |
| Add confirmation modal to prevent accidental deletion | 0.5 hr | Brice |
| Display success or error message after deletion | 0.5 hr | Brice |
| Test playlist deletion behavior | 1 hr | Brice |
| Total Hours | 5 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I view my playlist, I should see an option to delete it

- Given I select delete, I should be prompted to confirm the action

- Given I confirm deletion, then the playlist and all its song associations should be removed

- Given the playlist is deleted, it should no longer appear on my profile or playlists page

User Story #51

As a user, I would like to comment on and delete my comments from a playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create database schema for playlist comments | 1.5 hrs | Brice |
| Implement backend endpoints to create, fetch, and delete playlist comments | 2 hrs | Brice |
| Add UI component to view, add, and delete comments on playlists | 2 hrs | Brice |
| Validate comment input (non-empty, length limit) | 0.5 hr | Brice |
| Display success or error messages | 0.5 hr | Brice |
| Test commenting functionality | 1 hr | Brice |
| Total Hours | 7.5 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I view a playlist, I should see all existing comments

- Given I submit a valid comment, it should appear on the playlist

- Given I submit an empty or invalid comment, I should receive an error message

- Given I authored a comment, I should see an option to delete it

- Given I delete my comment, it should be removed from the playlist

- Given I refresh the page, all remaining comments should persist

User Story #52

As a user, I would like to like or unlike a playlist.

| Task | Estimated Time | Owner |
| --- | --- | --- |
| Create database schema to track playlist likes | 1.5 hrs | Brice |
| Implement backend endpoints to like and unlike playlists | 2 hrs | Brice |
| Add like/unlike button and like count to playlist UI | 2 hrs | Brice |
| Update like count dynamically on user interaction | 0.5 hr | Brice |
| Prevent users from liking a playlist more than once | 0.5 hr | Brice |
| Test like and unlike functionality | 1 hr | Brice |
| Total Hours | 7.5 hrs |  |

Acceptance Criteria:

- Given I am logged in, when I view a playlist, I should see a like button and current like count

- Given I like a playlist, the like count should increase and the button should update to “unlike”

- Given I unlike a playlist, the like count should decrease and the button should update to “like”

- Given I refresh the page, my like or unlike status should persist

Total Hours Assigned

| Developer Name | Hours | Brief Overview |
| --- | --- | --- |
| Tristan Sze | 35 + database setup | Setting up the friends system and profile viewing capabilities. Will be setting up the database which are additional hours unrelated from the stories. |
| Thomas Snowden | 38 | Setting up account creation and login features. Will help with connecting the database to the frontend features. |
| Emily Vorng | 36 | Setting up the search features for song search, with various filtering. Also being able to select the song for future purposes |
| Jonas Langer | 39 | Setting up adding songs into the database, and editing and deleting them. Also adding songs as listened to and listen to later, and deleting a user’s account |
| Brice Sanford | 37 | Implementing playlist functionality including creation, deletion, and song management within playlists. Also responsible for playlist social interactions such as commenting and comment deletion. |

Remaining Backlog:

Functional Requirements:

Accounts

| ID | Function Requirement |
| --- | --- |
| 1 | As a user, I would like to create my own Harmoniq Account. |
| 2 | As a user, I would like to login via a Google Account. |
| 3 | As a user, I would like to be able to change/update my username. |
| 4 | As a user, I would like to be able to change/update my password. |
| 5 | As a user, I would like to be able to delete my account. |

Social Features

| ID | Function Requirement |
| --- | --- |
| 6 | As a user, I would like to be able to friend other people’s accounts. |
| 7 | As a user, I would like to see a list of users who have sent me friend requests. |
| 8 | As a user, I would like to be able to see a list of users who I have sent a friend request to. |
| 9 | As a user, I would like to be able to set privacy levels for my account. |
| 10 | As a user, I would like to be able to leave a like on songs, which saves the song onto my profile. |
| 11 | As a user, I would like to leave a review on songs. |
| 12 | As a user, I would like to be able to see other people’s reviews on songs through their profile. |
| 13 | As a user, I would like to see what songs other people like. |
| 14 | As a user, I would like to click on the profile of the review and view their profile. |
| 15 | As a user, I would like to see when the review was posted. |
| 16 | As a user, I would like to leave a star rating on a song. |
| 17 | As a user, I would like to be able to pin playlists to the top of my profile. |
| 18 | As a user, I would like to see the average star rating on a song. |
| 19 | As a user, I would like to see what songs are trending based on recent likes and reviews. |
| 20 | As a user, I would like to see a personalized feed showing recent reviews and likes from people I follow. |

Song Data

| ID | Function Requirement |
| --- | --- |
| 21 | As a user, I would like to be able to search up songs by title. |
| 22 | As a user, I would like to be able to search up songs by artists. |
| 23 | As a user, I would like to be able to search up songs by genre. |
| 24 | As a user, I would like to be able to search up songs by bpm. |
| 25 | As a user, I would like to be able to search up songs by song writers. |
| 26 | As a user, I would like to be able to search up songs by album. |
| 27 | As a user, I would like to be able to search up songs by singles by an artist. |
| 28 | As a user, I would like to be able to search up songs by star rating. |
| 29 | As a user, I would like to be able to search up and filter it by if it is listened to or not. |
| 30 | As a user, I would like to be able to search up and filter it by if it is liked. |
| 31 | As a user, I would like to be able to import a song with the song details. |
| 32 | As a user, I would like to be able to propose edits to a song's details if I uploaded it. |
| 33 | As a user, I would like to delete the song's details if I uploaded it. |
| 34 | As a user, I would like the form to tell me if the form is missing data. |
| 35 | As a user, I would like to be able to mark the song as listened to before or not. |
| 36 | As a user, I would like to be able to mark songs to listen to later. |

Recommendation Engine

| ID | Function Requirement |
| --- | --- |
| 37 | As a user, I would like to be able to input a target song for the recommendation engine. |
| 38 | As a user, I would like to be able to filter similar songs by similar bpm. |
| 39 | As a user, I would like to be able to filter similar songs by song writers. |
| 40 | As a user, I would like to be able to filter similar songs by artist. |
| 41 | As a user, I would like to be able to filter similar songs by genre. |
| 42 | As a user, I would like to be able to filter similar songs by album. |
| 43 | As a user, I would like to be able to filter similar songs by star rating. |
| 44 | As a user, I would like a randomize button that gives me a random song. |
| 45 | As a user, I would like to mark whether the recommendation was helpful or not. |

Playlists

| ID | Function Requirement |
| --- | --- |
| 46 | As a user, I would like to be able to create playlists so that I can organize songs. |
| 47 | As a user, I would like to be able to add or remove songs from playlists so that I can manage my collections. |
| 48 | As a user, I would like to be able to delete a playlist so that I can remove playlists I no longer use. |
| 49 | As a user, I would like to generate a playlist based on similar songs. |
| 50 | As a user, I would like to be able to add whole albums to my songs. |
| 51 | As a user, I would like to comment on and delete my comments from a playlist. |
| 52 | As a user, I would like to like or unlike a playlist. |

Additional

| ID | Function Requirement |
| --- | --- |
| 53 | As a user, I would like to be able to easily share my profile via a unique link. |
| 54 | As a user, I would like to be able to visit a FAQ page where I can get answers to frequently asked questions. |
| 55 | As a user, I would like to be able to reference a tutorial so I can be more familiar with the app. |