Project Backlog

Team 6 - Harmoniq

Team:

- Jonas Langer - langerj@purdue.edu

- Thomas Snowden - tsnowden@purdue.edu

- Emily Vorng - evorng@purdue.edu

- Tristan Sze - tsze@purdue.edu

- Brice Sanford - bsanfor@purdue.edu

Problem Statement:

Everyone listens to music, but most listeners lack an engaging way to interact with songs beyond simply pressing play. What if there was a way to share musical opinions, connect with like-minded listeners, and find the next song to be inspired by. Harmoniq addresses this need by creating a platform that does exactly that. Whether it's leaving ratings on a song, connecting with other users, or receiving personalized song recommendations, Harmoniq provides an interactive and engaging way for users to experience music beyond just listening.

Background Information:

Due to the widespread use of music streaming services, music has become a thing everyone uses on a daily basis. But often their experience lacks engagement beyond a couple of clicks. Harmoniq seeks to create a more engaging experience by helping users discover new songs, share opinions, and connect with others who have similar musical tastes.

Domain & Audience
Our domain is in the social music space, aiming to combine music discovery with community interaction. The targeted users are primarily music enthusiasts aged 13 and up, who use music as both a personal and social experience. While teens and young adults often rely on streaming platforms for listening, Harmoniq gives them tools to actively engage with music, connect with friends, and share their tastes. However, the platform can be used by anyone interested in discovering music, building playlists, and participating in a music-loving community.

Similar Platforms
There are several existing platforms containing features that our team hopes to implement.

- Letterboxd is a media review platform where users can rate, review, and share opinions on movies.

- Spotify provides streaming and song recommendations based on listening habits, with limited social interaction.

- Last.fm allows users to track listening habits and discover new music based on statistical analysis of their libraries.

Limitations
Each of the aforementioned does have its own limitations Harmoniq seeks to address.

- Letterboxd is focused on movies rather than music, so Harmoniq adapts the community and rating features specifically for the music domain.

- Spotify offers personalized recommendations but lacks tools for reviewing songs. Harmoniq addresses this by allowing users to rate songs they have listened to.

- Last.fm focuses on passive tracking of music listening and automated suggestions; Harmoniq enhances discovery by combining data-driven recommendations with user-generated input and social interaction.

Functional Requirements:

Accounts

| ID | Function Requirement | Hours |
| --- | --- | --- |
| 1 | As a user, I would like to create my own Harmoniq Account. | 5 |
| 2 | As a user, I would like to login via a Google Account. | 8 |
| 3 | As a user, I would like to be able to change/update my username. | 2 |
| 4 | As a user, I would like to be able to change/update my password. | 1 |
| 5 | As a user, I would like to be able to delete my account. | 2 |

Social Features

| ID | Function Requirement | Hours |
| --- | --- | --- |
| 6 | As a user, I would like to be able to follow other people’s accounts. | 3 |
| 7 | As a user, I would like to see a list of users who have sent me friend requests. | 3 |
| 8 | As a user, I would like to be able to see a list of users who I have sent a friend request to. | 2 |
| 9 | As a user, I would like to be able to set privacy levels for my account. | 5 |
| 10 | As a user, I would like to be able to leave a like on songs, which saves the song onto my profile. | 3 |
| 11 | As a user, I would like to leave a review on songs. | 3 |
| 12 | As a user, I would like to be able to see other people’s reviews on songs through their profile. | 3 |
| 13 | As a user, I would like to see what songs other people like. | 3 |
| 14 | As a user, I would like to click on the profile of the review and view their profile. | 3 |
| 15 | As a user, I would like to see when the review was posted. | 2 |
| 16 | As a user, I would like to leave a star rating on a song. | 2 |
| 17 | As a user, I would like to be able to pin playlists to the top of my profile. | 5 |
| 18 | As a user, I would like to see the average star rating on a song. | 4 |
| 19 | As a user, I would like to see what songs are trending based on recent likes and reviews. | 6 |
| 20 | As a user, I would like to see a personalized feed showing recent reviews and likes from people I follow. | 6 |

Song Data

| ID | Function Requirement | Hours |
| --- | --- | --- |
| 21 | As a user, I would like to be able to search up songs by title. | 3 |
| 22 | As a user, I would like to be able to search up songs by artists. | 3 |
| 23 | As a user, I would like to be able to search up songs by genre. | 3 |
| 24 | As a user, I would like to be able to search up songs by bpm. | 3 |
| 25 | As a user, I would like to be able to search up songs by song writers. | 3 |
| 26 | As a user, I would like to be able to search up songs by album. | 2 |
| 27 | As a user, I would like to be able to search up songs by singles by an artist. | 5 |
| 28 | As a user, I would like to be able to search up songs by star rating. | 4 |
| 29 | As a user, I would like to be able to search up and filter it by if it is listened to or not. | 5 |
| 30 | As a user, I would like to be able to search up and filter it by if it is liked. | 4 |
| 31 | As a user, I would like to be able to import a song with the song details. | 8 |
| 32 | As a user, I would like to be able to propose edits to a song's details if I uploaded it. | 4 |
| 33 | As a user, I would like to delete the song's details if I uploaded it. | 4 |
| 34 | As a user, I would like the form to tell me if the form is missing data. | 3 |
| 35 | As a user, I would like to be able to mark the song as listened to before or not. | 5 |
| 36 | As a user, I would like to be able to mark songs to listen to later. | 3 |

Recommendation Engine

| ID | Function Requirement | Hours |
| --- | --- | --- |
| 37 | As a user, I would like to be able to input a target song for the recommendation engine. | 10 |
| 38 | As a user, I would like to be able to filter similar songs by similar bpm. | 4 |
| 39 | As a user, I would like to be able to filter similar songs by song writers. | 3 |
| 40 | As a user, I would like to be able to filter similar songs by artist. | 3 |
| 41 | As a user, I would like to be able to filter similar songs by genre. | 4 |
| 42 | As a user, I would like to be able to filter similar songs by album. | 3 |
| 43 | As a user, I would like to be able to filter similar songs by star rating. | 3 |
| 44 | As a user, I would like a randomize button that gives me a random song. | 2 |
| 45 | As a user, I would like to mark whether the recommendation was helpful or not. | 3 |

Playlists

| ID | Function Requirement | Hours |
| --- | --- | --- |
| 46 | As a user, I would like to be able to create playlists so that I can organize songs. | 5 |
| 47 | As a user, I would like to be able to add or remove songs from playlists so that I can manage my collections. | 4 |
| 48 | As a user, I would like to be able to delete a playlist so that I can remove playlists I no longer use. | 4 |
| 49 | As a user, I would like to generate a playlist based on similar songs. | 8 |
| 50 | As a user, I would like to be able to add whole albums to my songs. | 8 |

Additional

| ID | Function Requirement | Hours |
| --- | --- | --- |
| 51 | As a user, I would like to be able to easily share my profile via a unique link. | 8 |
| 52 | As a user, I would like to be able to visit a FAQ page where I can get answers to frequently asked questions. | 2 |
| 53 | As a user, I would like to be able to reference a tutorial so I can be more familiar with the app. | 2 |

Nonfunctional Requirements:

Performance

Harmoniq will be designed to provide fast and responsive interactions for users. Common user actions such as loading the homepage, searching for songs, viewing playlists, and submitting reviews should complete within a reasonable response time under normal usage.

The application will optimize performance by minimizing unnecessary network requests, using efficient database queries, and applying caching where appropriate. The frontend will leverage asynchronous data loading to prevent blocking the user interface, ensuring smooth navigation and minimal perceived latency.

Usability

Harmoniq will be designed to provide an intuitive and user-friendly experience optimized for desktop devices. The interface will feature clear navigation and consistent layouts, allowing users to easily discover music, manage playlists, and interact with other users.

The homepage will display recent reviews and trending playlists to help users quickly find relevant information. Search and filtering tools will be clearly accessible to support efficient discovery of songs and artists. It will be designed to minimize the learning curve for new users.

Scalability

Harmoniq will be designed to support a growing user base and increasing activity. Initially, the system should be able to handle dozens of concurrent users with minimal latency, with the ability to scale as demand increases.

To support scalability, the application will utilize efficient database indexing and caching to improve query performance and reduce load on the database. The backend architecture will be designed to allow horizontal scaling, enabling additional server instances to be added if traffic increases. The system will be deployable on cloud infrastructure that supports traffic distribution and resource scaling as needed.

Security
Harmoniq will be designed to protect user data and ensure a safe user experience. Users will be able to control their privacy settings and choose whether their profiles, playlists, and activity are public or private. Users may follow or unfollow other users at any time, and private content will only be visible to authorized users.

The frontend will be built using React, which automatically escapes rendered content to reduce the risk of cross-site scripting (XSS) attacks. All communication between the client and server will occur over encrypted HTTPS connections to protect sensitive data.

The backend will be implemented using Node.js and Express, enforcing access control so users may only modify their own data. Server-side validation will be used to prevent malformed or malicious requests and protect against common web vulnerabilities.